ANNA LOU OF LONDON

Response to Consolidated Rebuild Brief v2.0

From: Sameer / Xceed Imagination
To: Anna Lou Scaife
Date: 29 April 2026

Xceed: Anna, I have gone through the consolidated brief line by line. Below is my response to every section, with clear answers on what we deliver through code, what needs manual effort from your side, and what sits outside the GBP 1,000 scope.

Important note on SEO/AEO/GEO: While we will build every technical SEO foundation correctly (schema markup, sitemaps, robots.txt, AI crawler allowlisting, Core Web Vitals, /llms.txt, server-rendered pages), we want to be transparent: there is no guarantee that SEO, AEO, or GEO work will directly increase traffic or sales. What we can guarantee is that the technical foundations will be correct, the site will be visible and crawlable by all search engines and AI tools, and the structured data will be in place for rich results and AI citations. Traffic recovery depends on many factors beyond our control: Google algorithm updates, competitor activity, market conditions, content freshness (which requires ongoing effort from you), backlink health, and how AI tools choose to cite sources. The technical rebuild gives you the best possible platform. What you do with it in terms of content, marketing, and ongoing SEO maintenance determines the outcome.

# Section 1: The Vision — Shop First

Understood and agreed. The rebuild will be product-first, not brand-first. We have studied armsofeve.com as the reference point.

| Arms of Eve mechanic | Our implementation | Status |
| --- | --- | --- |
| Products visible immediately on homepage | Hero with shop CTA + product grids straight after | Code (we build) |
| Functional navigation (Shop/Necklaces/Bracelets etc.) | Mega menu with all categories per Section 3.1 | Code (we build) |
| AI assistant that sells with product cards | AskAnna sales-led with in-chat product cards + Add to Bag | Code (we build) — see Section 6 response |
| Visible promotions (free gift, discount codes, thresholds) | Promotional banner + free delivery progress bar in cart | Code (we build) |
| Product pages: hero, price, variants, add to bag, then story | Exactly this order | Code (we build) |
| Heritage as trust signals, not homepage hero | Press strip (Harrods, Selfridges etc.) as single row, not hero | Code (we build) |

# Section 2: Design Direction

## 2.1 Brand Assets

Action required from Anna: Send the brand pack — logo files, hex codes, font files (or licensing details). We will not rebrand. We use your existing identity.

## 2.2 Functional, Not Flashy

All points confirmed and agreed:

No carousels above the fold — Code (we build)

No hero video on mobile — Code (we build)

No drawer menus on desktop — Code (we build) — proper top nav on desktop, hamburger on mobile only

Buttons look like buttons — Code (we build)

## 2.3 Mobile First

Sticky bottom-bar with shop nav and cart on mobile — Code (we build)

Wishlist/save icon that persists — Code (we build) — session-based for Phase 1, cross-device for Phase 2 (requires login)

Big tap targets, fast-loading images — Code (we build)

# Section 3: Navigation & Site Architecture

## 3.1 Top Navigation

This is a significant change from the wellness site sitemap and the earlier proposal. The new structure is e-commerce focused:

| Nav Item | Contents | Status |
| --- | --- | --- |
| Shop | Mega menu: Necklaces, Bracelets, Earrings, Rings, Solid Gold, Engraved & Personalised, Birthstone, Kids, Gifts, Sale | Code (we build) |
| Personalise | Dedicated landing page for engraving, bespoke, named pieces | Code (we build) |
| Gifts | Gift guides by recipient + price band | Code (we build) |
| Journal | Blog — see Section 7 | Code (we build) |
| About | Single scrollable page: brand story, heritage, studio, press | Code (we build) |
| Help | Sizing, care, delivery, returns, FAQs, contact, AskAnna full width | Code (we build) |
| Search, Account, Wishlist, Cart icons | Right-aligned, always visible, cart shows live count | Code (we build) |

## 3.2 Promotional Banner

Thin sticky bar above nav — Code (we build). Content is CMS-managed so Anna can update promotions without a developer.

# Section 4: Homepage

All points from Section 4 confirmed. Product-first layout with:

Hero (product image + SHOP NOW + PERSONALISE CTAs)

Top categories (4-6 tiles)

Bestsellers row (live data from Strapi)

New In row

Gift finder by price band

Trust bar (single strip)

Heritage strip (logos, single row, not a carousel)

Single testimonial

Journal teaser (2-3 cards)

AskAnna nudge

All code (we build). Content (product photos, copy, testimonials) provided by Anna.

# Section 5: Product Pages & Shop Experience

## 5.1 Shop Landing & Collections

| Feature | Status | Notes |
| --- | --- | --- |
| Faceted filtering (metal, price, size, personalisation, recipient) | Code (we build) | Filters update URL for shareability |
| 50-120 word collection intro | Anna writes, AI assistant drafts | Anna approves before publish |
| Sort (Bestsellers, New In, Price) | Code (we build) |  |
| Product cards (image, hover swap, name, price, quick add, wishlist) | Code (we build) | Hover swap needs 2 images per product |
| Pagination, not infinite scroll | Code (we build) |  |

## 5.2 Product Detail Page

| Feature | Status | Notes |
| --- | --- | --- |
| Image gallery + buy module layout | Code (we build) |  |
| Variant pickers (metal, size) | Code (we build) |  |
| Personalisation field (engraving) | Code (we build) |  |
| Trustpilot review module with JSON-LD | Code (we build) | Anna needs Trustpilot account setup — Manual (Anna) |
| Related products row | Code (we build) | Auto-populated by collection |
| AskAnna context-aware on product pages | Code (we build) |  |

## 5.3 Personalisation Flow

| Feature | Status | Notes |
| --- | --- | --- |
| Inline personalisation panel | Code (we build) |  |
| Live preview (engraving on product image) | Phase 2 | Technically complex — requires per-product SVG overlays. Phase 1: text field with character count + font choice preview |
| Character limits and font choices | Code (we build) |  |
| "Not sure what to engrave?" inspiration page | Code (we build) | Anna provides the inspiration content — Manual (Anna) |

## 5.4 Cart & Checkout

| Feature | Status | Notes |
| --- | --- | --- |
| Slide-out cart | Code (we build) |  |
| Free-shipping progress bar | Code (we build) |  |
| Gift wrap toggle + gift message | Code (we build) |  |
| Coupon entry | Code (we build) | Reusing coupon system |
| Stripe Checkout Sessions | Code (we build) |  |
| Apple Pay / Google Pay / Link | Code (we build) | Stripe handles these natively via Payment Element |
| Guest checkout default | Code (we build) |  |

# Section 6: AskAnna — Sales-Led AI Assistant

This is a significant re-spec from the original proposal. The original scope was a consultative chat widget. The new spec is a full sales-led concierge with in-chat product cards, Add to Bag functionality, live stock data, and context-aware prompts.

## What we can build within scope:

| Feature | Status |
| --- | --- |
| Claude API integration (Sonnet 4) | Code (we build) |
| Floating widget + /ask-anna full-width page | Code (we build) |
| System prompt with product knowledge, heritage, brand voice | Code (we build) |
| Serverless backend on Vercel (API key secure) | Code (we build) |
| Rate limiting per-IP | Code (we build) |
| Anonymised conversation logs in Strapi | Code (we build) |
| Admin-editable system prompt in Strapi | Code (we build) |
| Single-session memory | Code (we build) |
| /ask-anna page server-rendered (SSR) for AEO — Confirmed | Code (we build) |
| FAQ schema from curated Q&A on /ask-anna | Code (we build) |

## What requires additional effort (re-spec items):

| Feature | Status | Notes |
| --- | --- | --- |
| In-chat product cards with image, name, price, stock, Add to Bag | Included in scope |  |
| Live Strapi queries for stock/price/variants in real-time | Included in scope |  |
| Product-context-aware widget on PDPs | Included in scope | Pass product metadata into system prompt — straightforward |
| Full-screen mobile widget | Included in scope |  |
| Curated Q&A feeding /llms.txt from single source | Included in scope |  |

# Section 7: The Journal

## 7.1 Categories

All 6 categories will be set up as Strapi content types: Studio Notes, The Story Behind the Piece, Heritage, Gift Guides, Personalisation Stories, Care & Materials. Code (we build).

## 7.2 Format

| Feature | Status |
| --- | --- |
| Hero image, 600-1200 words, scannable subheadings | CMS template (we build), content (Anna writes) |
| Product blocks embedded mid-post | Code (we build) |
| Author byline, dates, reading time | Code (we build) |
| Article schema (JSON-LD) on every post | Code (we build) |
| FAQ blocks with FAQPage schema on care/materials | Code (we build) |
| Related posts + related products rows | Code (we build) |

## 7.3 Cadence & Ownership

First 12 posts: AI content assistant drafts, Anna reviews and approves before publish — Manual (Anna)

Ongoing 2 posts/month: Anna writes or uses AI assistant to draft — Manual (Anna)

Legacy blog post refresh: This is ongoing content work. Not included in GBP 1,000. Available as a retainer add-on (suggest GBP 100/month for 4 post refreshes).

# Section 8: SEO/AEO — Line by Line

## 8.1 Who Delivers SEO/AEO

We at Xceed Imagination implements all technical SEO/AEO. I has built and deployed schema markup, structured data, sitemaps, robots.txt, and AI-optimised pages across multiple client projects (including Ardea Gardens and Wellness website).

We can manage ongoing SEO through a combination of AI-driven automation (content generation, health monitoring, schema updates, social posting) and you will have to put in manual effort where required (backlink outreach, content approval, strategic decisions). For advanced SEO strategy, an external specialist can be engaged separately (either by you or I can arrange)

Quality sign-off: Every schema block is validated in Rich Results Test before launch. Every page is checked in PageSpeed Insights. Anna reviews /llms.txt before publish.

Important: Technical SEO implementation (schema, speed, structure) is what we deliver. Ongoing SEO strategy, content creation, keyword monitoring, backlink building, and ranking improvements are not guaranteed outcomes — they depend on many factors including content quality, competition, Google algorithm changes, and sustained effort over months. We build the foundation; Anna drives the ongoing effort.

## 8.2 Schema Markup

All confirmed. Every item below will be implemented and validated:

| Schema | Status | Notes |
| --- | --- | --- |
| Product (full spec with priceValidUntil, identifier_exists) | Code (we build) | Auto-generated from Strapi product data |
| FAQPage (FAQ page + product pages) | Code (we build) |  |
| Article (every Journal post) | Code (we build) |  |
| Organization (with sameAs, founder, founding date) | Code (we build) | Anna provides social profile URLs — Manual (Anna) |
| LocalBusiness | Code (we build) | Anna provides business address details — Manual (Anna) |
| BreadcrumbList (every category + product page) | Code (we build) |  |
| WebApplication (AskAnna) | Code (we build) |  |

## 8.3 AI Crawler Allowlist

Confirmed. robots.txt will explicitly allow: GPTBot, ClaudeBot, PerplexityBot, Google-Extended, CCBot, Bingbot, Applebot-Extended. No services will block them.

## 8.4 /llms.txt

We write the initial draft. Anna reviews and approves before publishing. AskAnna's system prompt and /llms.txt will share a single source document in Strapi — one update feeds both. Code (we build), content approval (Anna).

## 8.5 /ask-anna Server-Rendered

Confirmed. The /ask-anna page will be server-rendered (Next.js SSR/SSG) so LLM crawlers can read the content. The chat widget itself is client-side (interactive), but the page shell, FAQ content, and curated Q&A are all server-rendered HTML.

## 8.6 Core Web Vitals Targets

Agreed as launch acceptance criteria:

Mobile PageSpeed: 70+

Desktop PageSpeed: 85+

LCP under 2.5s

INP under 200ms

CLS under 0.1

We are confident in hitting these because: Next.js with static/SSR rendering, no legacy theme bloat, no 15+ third-party scripts, Cloudinary image optimisation, and minimal JS.

## 8.7 Keyword Strategy

Not currently in scope. No formal keyword research has been done. We can:

(A) Do basic keyword mapping for top 30 pages using AI tools — included, no extra charge

(B) Commission a professional keyword research report from an external SEO specialist — Anna to arrange separately

Our recommendation: Option A for launch, Option B as a post-launch activity if Anna wants to invest in ongoing SEO strategy.

Important: Keyword research improves targeting but does not guarantee rankings. Rankings depend on content quality, domain authority, competition, and Google's algorithms — factors outside our control.

## 8.8 Google Merchant Centre

Product feed endpoint built into the site. Anna's existing GMC account connected at launch. Included in scope.

## 8.9 Open Graph

Confirmed. Open Graph meta tags on every page (title, description, image, URL, type). Auto-generated from Strapi content. Twitter/X cards not required per Anna's instruction.

# Section 9: Content Migration & URL Preservation

## 9.1 URL Audit

| Task | Status | Notes |
| --- | --- | --- |
| Full crawl of existing site before migration | Code (we run Screaming Frog or similar) |  |
| Every URL mapped to new equivalent | Code (we build redirect map) |  |
| High-value press links tested through redirects | Code (we verify) |  |
| No bulk redirects to homepage | Confirmed |  |
| Unmapped URLs logged and emailed post-launch | Code (we build) | Next.js custom 404 with logging |

## 9.2 Content Carry-Over

We will migrate everything Anna asks us to. However:

| Content | Status | Notes |
| --- | --- | --- |
| Product descriptions (40+ products) | Code (we migrate) | Anna reviews refreshed copy |
| Blog posts (existing) | Code (we migrate under existing slugs) |  |
| Brand story / About content | Code (we migrate) |  |
| Press mentions, testimonials | Code (we migrate) |  |
| Care guide, sustainability, ring sizing | Code (we migrate) |  |
| Product photography | Manual (Anna) | Anna provides high-res images. We upload to Cloudinary. |

## 9.3 Content Audit

We will provide a content audit spreadsheet before any deletion. Anna signs off before changes. Code (we prepare), approval (Anna).

# Section 10: Pre-Launch Checklist

All items confirmed as launch acceptance criteria. We will not switch DNS until all pass on staging.

| Check | Owner |
| --- | --- |
| 301 redirects (sample + automated) | Xceed |
| Schema validation (zero errors in Rich Results Test) | Xceed |
| sitemap.xml correct | Xceed |
| robots.txt AI crawlers allowed | Xceed |
| /llms.txt live and approved | Xceed builds, Anna approves |
| /ask-anna server-rendered | Xceed |
| PageSpeed + Core Web Vitals targets | Xceed |
| Meta titles/descriptions on every page | Xceed builds templates, Anna reviews key pages |
| Alt text on every image | Xceed for template images, Anna for product images via CMS |
| Canonical tags | Xceed |
| Open Graph tags | Xceed |
| Zero 4xx on staging crawl | Xceed |
| Mobile responsiveness (5 devices) | Xceed |
| AskAnna tested on 5 devices | Xceed |
| Stripe checkout end-to-end + refund | Xceed |
| Apple Pay / Google Pay tested | Xceed |
| GDPR cookie consent | Xceed |
| GA4 + GSC + Bing configured | Xceed sets up, Anna provides account access — Manual (Anna) |

# Section 11: Post-Launch Monitoring

| Period | What | Included in GBP 1,000? |
| --- | --- | --- |
| Daily checks for 2 weeks | GSC crawl errors, traffic baseline, 404s, Stripe | Yes — included in 15-day post-launch support |
| 15%+ drop escalation | Same-day WhatsApp to Anna | Yes — included |
| 30-day audit | Full review + remediation plan | Yes — included |
| 90-day AI citation audit | Manual check across ChatGPT/Perplexity/Gemini/Claude | Can be part of ongoing SEO work |

Important: Post-launch monitoring identifies issues. It does not guarantee traffic recovery. Traffic recovery depends on content freshness, backlink health, market conditions, and how AI tools choose to index and cite the site. We report what we see; Anna decides what action to take.

# Section 12: Phase 1 vs Phase 2

Confirmed. Phase 1 column is the build scope. Phase 2 items are documented for future work.

| Phase 1 (we build now) | Phase 2 (future) |
| --- | --- |
| Product-first homepage | Loyalty programme |
| Sales-led AskAnna (see Section 6 for scope note) | Cross-session memory |
| Live product data feeding AskAnna | Visual search |
| The Journal with 6 categories + schema | Voice mode for AskAnna |
| Personalisation flow (text field, no live preview) | Live engraving preview |
| Faceted shop filtering | Direct consultation calendar |
| Apple Pay / Google Pay / Link | Personalised email follow-ups |
| FAQ schema from /ask-anna Q&A | Multi-language |
| Single-session AskAnna | Customer account dashboard |
|  | Cross-device wishlist |

# Section 13: Answers to "Still to Confirm"

| Question | Answer |
| --- | --- |
| 8.1 — Named SEO/AEO owner | Sameer Vitkar, Xceed. No external specialist. Technical SEO only. |
| 8.5 — /ask-anna server-rendered | Yes, confirmed. SSR via Next.js. |
| 8.7 — Keyword research | Basic mapping for top 30 pages included. Professional research is separate. |
| 8.8 — GMC account creation | GBP 150 add-on. 1 day after launch. |
| 11 — Post-launch monitoring | 15-day daily checks included. 30-day audit GBP 150. 90-day citation audit GBP 100. |
| 7.3 — Legacy blog refresh | Not included. Available as retainer: GBP 100/month for 4 refreshes. |
| 6 — AskAnna re-spec (sales-led with product cards) | Additional 10-12 hours. Either (A) included but +1 week timeline, or (B) GBP 300-400 add-on. Anna to confirm. |
| Brand assets needed | Logo files, hex codes, font files/licences, product photography library, press logos, testimonial quotes. Anna to send. |
| Timeline if time runs short | Content pages (Journal, About, Help) are deprioritised first. Core shop + checkout + AskAnna ship on time. Staging-fail-equals-delay confirmed. |

# Summary: What Anna Needs To Do (Manual Effort)

These items cannot be done through code. Anna must action them:

1. Send brand pack — logo files, hex codes, font files, product photography

2. Send press logos — Harrods, Selfridges, QVC Japan, Disney, Hello Kitty, Ray-Ban artwork files

3. Send testimonial quotes with attribution

4. Provide social profile URLs for Organization schema (Instagram, Facebook, etc.)

5. Provide business address for LocalBusiness schema

6. Provide GA4 / GSC / Bing Webmaster account access

7. Provide Stripe account credentials

8. Provide domain registrar access for DNS migration

9. Provide Trustpilot account (or set one up) for review integration

10. Review and approve /llms.txt before publish

11. Review and approve content audit before any deletion

12. Write or approve all product descriptions (AI assistant drafts, Anna approves)

13. Write or approve Journal posts (AI assistant drafts, Anna approves)

14. Write collection intro paragraphs (50-120 words each, AI can draft)

15. Provide high-res product photography (minimum 2 per product for hover swap)

16. Ongoing: write 2 blog posts per month after launch

17. Ongoing: review AskAnna conversation logs for FAQ content

18. Confirm AskAnna re-spec scope (option A or B)

# SEO/AEO/GEO Disclaimer

We build every technical foundation correctly: schema markup, structured data, sitemaps, AI crawler access, /llms.txt, server-rendered pages, Core Web Vitals optimisation, Open Graph tags, canonical URLs, and 301 redirects.

However, we cannot guarantee:

Specific ranking positions in Google or any search engine

Traffic volumes or traffic recovery timelines

AI citation frequency in ChatGPT, Perplexity, Gemini, or Claude

Conversion rates or revenue figures

Google Merchant Centre approval or listing placement

SEO/AEO is a long-term investment. The technical rebuild gives you the best possible foundation. Results depend on ongoing content quality, backlink health, market competition, and algorithm changes — factors that require sustained effort beyond the initial build.

29 April 2026

Xceed Imagination

29 April 2026