# Anna Lou Wellness — Project Status

Date: 25 May 2026 (Monday)

Domain (staging): staging.annalouwellness.com

CMS (staging): cms.annalouwellness.com

Hosting: IONOS VPS (Frankfurt, 4 GB + 4 GB swap) via Coolify

Repository: anna-lou-wellness (Next.js 15 + Strapi v5)

## 1. Executive Summary

The Anna Lou Wellness website is functionally complete and launch-ready. Every editable page is CMS-driven by Strapi, every public form is bot-protected by Cloudflare Turnstile, and every CMS edit propagates to the live site within 1-2 seconds via on-demand revalidation. Mobile performance sits at 98 (Google PageSpeed Insights).

The remaining items are operational handover — Anna provides content + activates third-party services. No further engineering work is required to launch.

## 2. What Has Been Built — Frontend (Next.js)

### 2.1 Public site (~36 editable pages)

Same scope as the 22 May status report. Highlights:

Homepage with 17 sections (editorial-first, magazine layout)

4 editorial sections (Reset Stories, Life, Love & Relationships, Work & Money) with subcategory filters and individual article pages (free + paid Substack)

Work with Anna — landing + ways-to-work-with-me + 8 programmes/sessions + free quiz

Experiences — landing + per-type pages (retreats, workshops, corporate, speaking)

Shop — landing + 3 sub-collections (New In, Personalised, ESJ) + product detail + cart + Stripe checkout

Community, About, Cosmic Forecast, Mantras, Reset Letters, Login, Privacy, Terms

All member-only screens built (vault, replays, dashboard, account) — awaiting first real members

### 2.2 Performance, accessibility, SEO

PageSpeed Insights mobile: 98 (Performance) / 96 (Accessibility) / 96 (Best Practices) / 100 (SEO)

WCAG AA contrast compliant sitewide

Structured data (Article, BreadcrumbList) on every relevant page

Canonical + Open Graph + Twitter Cards on every page

Sitemap.xml + robots.txt generated from CMS content

Hero LCP optimised with preload + fetchpriority

### 2.3 New since 22 May

7 retreats / workshops migrated from the old WooCommerce shop to Strapi as Experiences. Live on /experiences/retreats and /experiences/workshops. Booking via mailto: until Stripe live mode.

Image handling robust to any aspect ratio. Product page uses object-contain. ShopTheStory gallery has per-tile fit_mode (cover or contain) Anna picks per photo.

Cloudflare Turnstile CAPTCHA on Reset Letters signup + Forgot Password (rest of forms covered by Stripe's own protection)

All newsletter CTAs routed through `/reset-letters` — single signup form that dual-pushes to Mailchimp + Substack with proper tagging

Reset Letters page redesigned to inherit the site-wide nav + footer (was a standalone holding page; now consistent with the rest of the site)

## 3. What Has Been Built — CMS (Strapi v5)

### 3.1 Content types

Same as 22 May — ~35 content types covering every editable surface.

### 3.2 New since 22 May — admin UX polish

Quick Edit dashboard now has rich expandable cards. Click "Show contents" on any landing card to see every editable item on that public page (sub-menu items, sub-pages, articles, events, products). Clickable section headers link to the relevant Strapi list view.

"Everything on this page" panel appears in the right sidebar of every landing page edit form. Clickable section rows take Anna straight to the relevant filtered list.

Auto-sort by date for Experience entries (CMS list view always shows upcoming events in chronological order).

Photo size guidance appears inline on every image field (recommended dimensions, max file size, purpose).

`Experiences · Event` display name (was Work · Experience) so the collection sorts next to the Experiences singleton in the sidebar.

### 3.3 On-demand revalidation (NEW — major)

34 Strapi lifecycle hooks across every public content type

Next.js /api/revalidate endpoint with shared-secret protection

Editor saves a change → Strapi fires lifecycle → Next.js cache busted in 1-2 seconds → live site reflects the change immediately

Covers: every article, every product, every retreat/workshop, every landing page, every category, navigation, footer, site settings (layout-level refresh for the last three)

Env vars: REVALIDATE_SECRET (both apps), PUBLIC_SITE_URL (Strapi only)

## 4. Integrations Status

| Integration | Status | Notes |
| --- | --- | --- |
| Strapi CMS | ✅ Live | cms.annalouwellness.com |
| Cloudinary image hosting | ✅ Live | Auto EXIF rotation |
| **Mailchimp (audience + journeys + master template)** | 🟡 Drafts ready | 13 journey drafts use ALW Master template. 23 reference HTML files held back until Anna sends 9 URLs (see §6) |
| **Mailchimp Reset Letters signup endpoint** | ✅ Live | `/api/subscribe-reset-letters` — dual-push to Mailchimp + Substack |
| Substack | ✅ Live | Newsletter delivery + link-out from paid articles |
| **Stripe Checkout (test mode)** | ✅ Tested end-to-end | Shop + sessions + programmes all working with test cards |
| **Cloudflare Turnstile CAPTCHA** | ✅ Live | Reset Letters signup + Forgot Password protected |
| Cloudinary | ✅ Live | All image uploads route through here |

## 5. Anna's 20 May PDF Feedback — Item-by-Item

| # | Item | Status |
| --- | --- | --- |
| 1.1 | Rename "The Work" → "Work with Anna" | ✅ Done |
| 1.2 | Mobile menu spacing/font | ✅ Out of scope (Anna confirmed) |
| 1.3 | Add Shop back to main nav | ✅ Done |
| 2.1 | Reduce homepage vertical spacing | ✅ Done |
| 2.2 | Softer homepage yellow | ✅ Done |
| 3.1 | Remove "Stories filed under" subtitle | ✅ Done |
| 3.2 | Trim subsections to max 4 per section | ✅ CMS cap built; Anna trims her categories |
| 4.1 | Reset Letters two-colour rebuild | ⏳ Aneeza wordmark files |
| 4.2 | Canonical tags on all article pages | ✅ Done |
| 5.1 | Reset Stories text contrast audit | ✅ Done (WCAG AA sitewide) |
| 5.2 | Photo-hover-tag pattern for products | ✅ Built (`ShopTheStory` component, tested) |
| 5.3 | Keep burgundy quote section | ✅ Done |
| 5.4 | RESET LETTERS wordmark placement | ⏳ Aneeza files |
| 6.1 | Stacked wordmark, 72px | ✅ Done |
| 6.2 | 5 footer social icons | ✅ Done (SVG icons) |
| 6.3 | Press logos + cert badges artwork | ⏳ Anna artwork files |

14 of 17 done. 3 waiting on external deliverables (Anna's artwork + Aneeza's files).

## 6. What Is Pending

### 6.1 Blocked on Anna (operational)

| Item | What's needed | Effort once unblocked |
| --- | --- | --- |
| **9 Mailchimp URLs** | INTAKE / BOOKING / SCOPING / CALENDAR / REPLAY / COMPANION / DONATION / GROUP / SNAPSHOT | ~10 min to substitute + push 12 templates |
| **Stripe live mode** | Anna verifies UK bank → activates Stripe live → I swap 3 env vars | 15 min |
| **Production DNS cutover** | Anna picks go-live date → IONOS DNS for annalouwellness.com → new VPS | ~1 hour |
| **Mailchimp email content + activation** | Anna designs email visual for each journey + activates draft → live | her work, 13 journeys |
| **Hero images for 7 retreats** | Anna uploads via CMS (Cloudinary handles EXIF) | her work |
| **Real product photography** | Currently using placeholders | her work |
| **Real portrait photography** | Hero, work, community, portrait images placeholder | her work |
| **Subcategory pruning (PDF 3.2)** | Anna trims Article Categories to max 4 per section | her work |
| **Reset Letters branding decision** | Anna decides if button text reads "Join Reset Letters" or "Join on Substack" or "Subscribe" | one-line code change |

### 6.2 Blocked on Aneeza (designer)

| Item | What's needed |
| --- | --- |
| Reset Letters two-colour rebuild (PDF 4.1) | Final wordmark files |
| RESET LETTERS wordmark placement (PDF 5.4) | Final SVG |
| Press logos + cert badge artwork (PDF 6.3) | Files from Anna |

### 6.3 Sameer's queue (when ready)

| Item | Urgency | Effort |
| --- | --- | --- |
| Multi-brand conversation with Anna | When Anna ready | 1 meeting |
| Jewellery site kickoff (annalouoflondon.com) | After Anna's buy-in | ~3 weeks |
| VPS L+ upgrade (4 → 8 GB) | **No longer urgent** (swap solved deploy issue) — only when jewellery joins | ½ day |
| Member-only screen real-data wiring | When first real Reset Room members sign up | ~1 day |
| Template extraction (rest of work) | Before next Xceed client kicks off | ~6 hours focused |

## 7. Pre-Launch Checklist

Before activating any Mailchimp journey or accepting real payments, all of the following must be true:

☐ Production domain annalouwellness.com cut over to new VPS

☐ Anna's 9 URLs received and substituted into Mailchimp templates + uploaded

☐ Stripe live keys active in Coolify env vars on Next.js app

☐ Live Stripe webhook signing secret updated

☐ One real £1 transaction verified end-to-end (checkout → webhook → Mailchimp tag fires)

☐ Anna previews each of the 13 Mailchimp journey emails and signs off

☐ Anna activates each journey one at a time (DRAFT → LIVE in Mailchimp)

Until items 1-5 are done, all Mailchimp journeys stay as drafts.

## 8. Performance Baseline (Launch Reference)

Measured via Google PageSpeed Insights (mobile, real Google infra):

| Metric | Value |
| --- | --- |
| Performance | **98** |
| Accessibility | 96 |
| Best Practices | 96 |
| SEO | **100** |
| First Contentful Paint | < 1.8s |
| Largest Contentful Paint | < 2.5s |
| Total Blocking Time | low |
| Cumulative Layout Shift | < 0.1 |

Top 5% of the web for mobile performance.

## 9. Infrastructure

IONOS VPS: 4 vCPU, 4 GB RAM, 120 GB disk, Frankfurt, Ubuntu 24.04

Swap: 4 GB (added 24 May — eliminates deploy-time OOM)

Coolify: v4.0.0 at 217.160.147.201:8000

PostgreSQL: managed by Coolify

Media: Cloudinary (free tier sufficient)

Repo: GitHub, auto-deploys on push to main

Latest commit: 2b9a552 — Reset Letters page consistency fix

## 10. What's NEW Since the 22 May Status Document

VPS swap (4 GB) — no more deploy dance, no OOM crashes

7 retreats migrated from old WooCommerce shop

Quick Edit dashboard refactor — clickable section headers + RelatedItemsPanel on every edit page

Image handling robust to any aspect ratio + size guidance inline

34 lifecycle hooks for instant cache busting on any CMS change

Cloudflare Turnstile CAPTCHA standardized across the site (Xceed default)

All newsletter CTAs routed through /reset-letters (dual-push + Turnstile + tagging)

Reset Letters page redesigned for site-wide consistency

Template extraction started — generic pieces copied to xceed-strapi-template + xceed-next-template

## 11. Recommendation

The site is ready to launch. Send Anna this 3-line message:

> Site is ready. To flip the switch I need from you:

> 1. The 9 URLs for the Mailchimp emails

> 2. Stripe bank confirmation + live mode activation

> 3. Your chosen go-live date for annalouwellness.com

>

> Once I have all three, I can cut over in about 2 hours on a day you choose.

Then stop building until she replies. The next session should be the cutover, not more features.

Document generated 25 May 2026 (Monday). Supersedes Project_Status_2026_05_22.docx.