# Anna Lou Wellness — Build Summary, 14 May 2026

Reply to Anna's email of 13 May (final docs delivery: layouts, Reset Room, services, email automations).

────────────────────────────────────────────────────────────

## What's live on staging today

URL: https://staging.annalouwellness.com

### 1. Reset Letters dual-push subscribe (live + tested)

Sign-up form on /reset-letters now pushes simultaneously to Substack + Flodesk.

Auto-routes to correct Flodesk segment based on launch date:

Before 22 June 2026 OR before 500-subscriber cap → Founding Members (Sequence 1A)

After cap or launch date → Standard Subscribers (Sequence 1B)

Tested end-to-end: subscriber created, segment attached, Founding Members count now shows 1.

Substack still handles actual newsletter delivery; Flodesk handles welcome + nurture sequences.

### 2. Paywall display for paid Substack articles

Free articles → full content on website.

Paid articles → preview (first ~4 paragraphs / 180 words) + "Subscribe on Substack →" CTA.

"Read on Substack →" link shows on article meta when canonical Substack URL is present.

### 3. Substack RSS auto-sync (Strapi cron, hourly)

Anna writes once on Substack → article appears on website within ~1 hour.

Detects free vs paid (paywall markers + truncated body).

Maps Substack section → Strapi category slug.

Result: website is canonical, Google ranks it, traffic flows to shop/coaching.

### 4. Homepage stock images

Hero block, featured story card, 3-card grid all now render real Unsplash photos.

Hash-based deterministic selection per article slug (each card gets a different image, consistent across reloads).

Falls back to article's heroImage field if Anna uploads a real photo in Strapi.

### 5. Brand logo pack

Location: web/public/brand/ (10 SVG files)

Wide wordmark (nav, email headers)

Square / stacked / cream-bg / email-signature variants

White-on-dark version

AL initials mark for tiny placements

Favicon, Apple touch icon, OG share image

All match the live wordmark style: serif caps, letter-spaced, no crown (per Anna's decision)

Nav now renders the wide wordmark SVG instead of plain text

### 6. New pages built from layouts doc

Reset Room landing (/community/reset-room) — ooomies-inspired 3-pillar design in brand colours

Quiz (/the-work/quiz) — interactive 5-question quiz, routes to right programme

Programme pages — The Reset, Signal, Signal & Build, One Day (shared template, brand-coloured per offer)

Reset Sessions sub-pages — Founder Reset, Dating Reset, Nervous System Reset (£200 each)

Signal Collective mastermind page

Recovery Coaching standalone page

Decoder lead magnet page with email capture

All enquiry forms built — Returning Circle, Corporate, Speaking, One Day, Signal Collective (8 form endpoints; only Reset Letters wired to live API so far)

### 7. Cleanup

Removed all retired products from Strapi: Sparkle Mastery, Crystal Clear Business Vortex, Crystal Wellbeing Teens, Children's Crystal Parties, Level Up & Sparkle Corporate, FREE Crystal Healing.

Removed kids/teens content where flagged in the docs.

────────────────────────────────────────────────────────────

## What's pending — Anna's side

### Flodesk email content + design

1A Founding Welcome workflow created (trigger + segment wired) — needs email design + B.1A copy paste.

1B Standard Welcome through B.17 — 16 more sequences to build.

Copy is ready in ALW_EMAIL_AUTOMATIONS_FINAL_Sameer.docx.

Full build spec at Docs/FLODESK_BUILD_SPEC.md — covers all 12 sequences (23 emails total), segment names, delays, subject lines.

Sameer offer: can set up the 12 workflow shells (trigger + segment + placeholder emails + delays). Anna then just pastes content + designs into each placeholder.

### Real photos to replace stock

Stock images are placeholders. As Anna delivers portraits, studio shots, Hampton boat photos, etc., we'll swap them in via Strapi's hero image field per article.

### Bank details for checkout

Currently XXXX placeholders. Need real account details before live launch.

────────────────────────────────────────────────────────────

## What's pending — Phase 2 (dev)

These are queued for after Anna confirms the build:

Stripe integration — checkout for Reset Room (£25/mo), The Reset (£1,500), Signal (£3,000), Signal & Build (£3,000), One Day, Reset Sessions (£200), Signal Collective.

Stripe webhooks → auto-add buyers to relevant Flodesk segments (Reset Room Members, The Reset, Signal, etc.) so sequences 6-12 auto-fire.

Reset Room member gating — Strapi reset-room-member role + login flow.

Hello Audio — private podcast hosting for Reset Room members.

Bunny.net — video hosting for vault content.

Calendly webhook for Discovery Call booked → adds to Flodesk segment for sequence 4.

Form-to-Flodesk routes — Decoder, Returning Circle RSVP, etc. (5 more API routes mirroring the Reset Letters pattern).

────────────────────────────────────────────────────────────

## Documents created today

| File | Purpose |
| --- | --- |
| Docs/FLODESK_BUILD_SPEC.md | Workflow build spec for all 12 sequences |
| Docs/TODAY_SUMMARY_14_MAY_2026.md | This summary |
| web/public/brand/ | 10 logo SVG files |

────────────────────────────────────────────────────────────

## Commits today (chronological)

5eacdf2 Paywall: free preview + Substack subscribe CTA for paid articles

5c637e9 Wire dual-push Reset Letters subscribe (Substack + Flodesk fan-out)

ca4be71 Fix Flodesk: 2-step subscribe (create subscriber, then POST to /segments)

58d81b0 Flodesk: User-Agent header + send segments in both calls (belt-and-suspenders)

9873543 Homepage stock images + brand logo pack

f4003d8 Fix homepage build: stockCategoryForSection helper for type safety

────────────────────────────────────────────────────────────

## Suggested next steps

1. Anna: Send portrait + brand photos so we can replace stock images.

2. Anna: Send real bank details for checkout placeholders.

3. Anna: Build the 1A welcome email in Flodesk (workflow shell ready).

4. Sameer: Build remaining 11 Flodesk workflow shells (~2 hours, mechanical).

5. Together: Confirm scope/timing for Phase 2 (Stripe + Reset Room login + Hello Audio).