♛

ANNA LOU OF LONDON

Technical SEO Revival Playbook

For Aneeza

Step-by-step daily tasks. Click-by-click instructions.

Every task has: what to do, how long, what to click, what to send back to Anna.

Shopify site · 20 years old · Personalised jewellery

Historical revenue: £1m/year online. Current: traffic down ~70%.

AskAnna AI Assistant API key has been provided to you separately.

# How to use this document

This is a daily playbook. Work through it top to bottom. Each task has the same structure:

- TASK HEADER: task number, title, how long, impact level, when Anna will see results

- WHY IT MATTERS: one short paragraph explaining the point

- STEP BY STEP: numbered instructions. Literally what to click. No guessing.

- CODE / SNIPPETS: copy-paste ready where relevant

- WHAT TO SEND ANNA: so she can tick it off her end

### Colour system

Pink header = Week 1. Cream = Week 2. Lavender = Week 3. Pink again = Week 4. Mint = ongoing monthly.

### Before you start

- Get admin access from Anna: Shopify, Google Search Console, GA4, Flodesk, AskAnna API key.

- Set up shared Google Drive folder: 'AL_London_SEO_Revival'.

- Agree communication: WhatsApp for day-to-day, Friday email with weekly summary.

# The strategy in plain English

The site has two problems running at once.

### Problem 1. AI is eating clicks.

Google AI Overviews now appear on 48% of searches and 14% of shopping queries. When someone searches 'best personalised jewellery UK' they get an AI answer at the top. They never click through. But AI-referred traffic from ChatGPT, Perplexity, Gemini grew 7x for Shopify stores last year. AI visitors convert at 23x the rate of regular organic visitors. The fix: get cited by AI.

### Problem 2. The site looks dead to Google.

Product descriptions are thin. Blog posts are years old. No fresh content in months. Google's 2025-26 core updates aggressively penalised this pattern. The fix: technical repair plus a content pulse.

### The three-part solution

- PART 1. Technical foundations. 404 fixes, schema, speed, sitemap, internal linking.

- PART 2. Content engine. Anna writes. You publish properly with schema and optimisation.

- PART 3. Distribution. Google Merchant Centre, Google Business Profile, backlinks, AskAnna AI visible to LLMs.

Expected timeline: 60-80% of lost traffic recovered in 30-45 days. Full recovery by month 3. AI citation authority by month 6.

## WEEK 1. FOUNDATIONS + QUICK WINS

Around 20 hours of work across the week. Diagnostics, fastest wins (sitemap, 404s, AskAnna install), Google Merchant Centre for free listings.

❖

TASK 1. Set up your access and baseline everything How long: 2 hours Impact: Critical. We cannot fix what we cannot measure. When Anna will see results: Day 1

### Why it matters

Before you change anything, screenshot the current state. Without a baseline, we cannot prove the work is working.

### Step by step

1. Ask Anna for logins: Shopify admin, Google Search Console, Google Analytics 4, Flodesk, AskAnna AI API key.

2. Create Google Drive folder 'AL_London_SEO_Revival'. Subfolders: 1_Baseline, 2_Weekly_Reports, 3_Screenshots, 4_Anna_Content_Received, 5_AI_Citation_Tracking.

3. Open Google Search Console. Click Performance. Set date range to last 12 months. Screenshot the graph. Save to 1_Baseline as 'GSC_12month_baseline.png'.

4. Still in Performance, scroll down to Queries table. Click Export top right. Choose Google Sheets. Save.

5. Repeat for Pages, Countries, Devices tabs. Four export files.

6. Open Google Analytics 4. Reports > Acquisition > Traffic acquisition. Last 12 months. Screenshot. Export.

7. GA4: Reports > Monetisation > Ecommerce purchases. Same 12 months. Export. Revenue baseline by source.

8. Shopify admin > Analytics > Reports > Sales by traffic referrer. 12 months. Export.

9. Create one-page summary 'BASELINE_20_Apr_2026.docx': total clicks last 12 months, total impressions, total organic sessions, total organic revenue, Flodesk subscribers and average open rate.

10. Send Anna the summary by 5pm Monday.

### What to send Anna

The BASELINE_20_Apr_2026.docx one-pager.

TASK 2. Run a full technical audit How long: 3 hours Impact: High. Tells you what is broken. When Anna will see results: Day 2-3

### Why it matters

Most lost traffic on 20-year-old Shopify sites traces to three things: 404s, duplicate URLs, and missing SEO basics like meta descriptions or alt text. An audit surfaces all of it in one pass.

### Step by step

1. Download Screaming Frog SEO Spider free edition. Install.

2. Open it. Enter annalouoflondon.com. Click Start. Wait 15-30 mins.

3. Response Codes tab > filter Client Error (4xx) > Export. Save as '404_list.csv'.

4. Directives tab. Check Noindex and Canonical issues. Export.

5. Meta Description tab > filter Missing > Export. Every page without a meta description is a missed opportunity.

6. Page Titles tab > filter Duplicate > Export. Duplicates confuse Google.

7. H1 tab > filter Missing and Duplicate > Export.

8. Images tab > filter Missing Alt Text > Export.

9. Open pagespeed.web.dev. Test homepage. Screenshot Core Web Vitals. Test top 5 products (Anna will name them). Screenshot each.

10. Open search.google.com/test/rich-results. Test homepage and 3 product pages. Note which schema is firing. Screenshot.

11. Write 'AUDIT_findings.docx': 5 biggest issues in order of impact, recommended fix, time estimate.

### What to send Anna

AUDIT_findings.docx by end of Wednesday.

TASK 3. Submit sitemap. Force Google to re-crawl. How long: 30 minutes Impact: High. Tells Google the site is alive. When Anna will see results: Google re-crawls within 48 hours

### Why it matters

Shopify auto-generates a sitemap. Anna has probably not re-submitted it in years. Re-submitting forces Google to re-crawl, the first step in re-evaluating the site.

### Step by step

1. Visit annalouoflondon.com/sitemap.xml in your browser. Confirm it loads. Screenshot.

2. Open Google Search Console. Left menu > Sitemaps.

3. If sitemap.xml is already listed, click three dots > Delete. Add it fresh.

4. Add a new sitemap: type 'sitemap.xml'. Click Submit.

5. Wait 24 hours. Confirm status shows 'Success'.

6. Go to bing.com/webmasters. Log in (create if needed).

7. Add annalouoflondon.com. Verify via GSC import (fastest).

8. In Bing: Sitemaps > Submit. Paste sitemap.xml URL.

9. Back in GSC. URL Inspection (top bar). Paste homepage URL. Request Indexing.

10. Repeat step 9 for Anna's top 10 product pages (she sends list).

### What to send Anna

Screenshot of successful sitemap submission in GSC and Bing. Message: 'Sitemap submitted. Top 10 products requesting re-indexing. Crawler activity within 48 hours.'

TASK 4. Fix every 404 error on the site How long: 2-3 hours Impact: High. 404s bleed authority. Redirects recover lost link equity. When Anna will see results: 3-7 days for Google

### Why it matters

Over 20 years, hundreds of products have come and gone. Each deleted URL is a 404. Old press articles link to these 404s. Google sees dead links and downgrades trust. A 301 redirect preserves the SEO value.

### Step by step

1. Open the 404_list.csv from Task 2.

2. For each URL: does a similar product exist now? If YES, redirect to closest current product. If NO, redirect to most relevant collection page.

3. NEVER redirect 404s to the homepage. Google devalues bulk homepage redirects.

4. Shopify admin: Online Store > Navigation. Scroll to bottom. Click 'View URL redirects'.

5. Click 'Create URL redirect'. Fill: Redirect from (old URL without domain, e.g. /products/old-ring), Redirect to (new target URL). Save.

6. Repeat for every 404. For 50+, use Shopify bulk redirect CSV import.

7. Test 10 redirects: visit old URL in incognito, confirm it redirects correctly.

8. Check for redirect chains (A > B > C). Should be A > C. Screaming Frog Redirect Chains tab flags these.

### What to send Anna

'Fixed X 404s and Y redirect chains. Google will re-crawl within 7 days.'

TASK 5. Install AskAnna AI Assistant on the site How long: 4-6 hours Impact: VERY HIGH. Biggest single lever for LLM citation AND on-site conversion. When Anna will see results: Immediate conversion lift. LLM discovery in 2-6 weeks.

### Why it matters

AskAnna AI is a custom AI assistant trained on Anna's voice and 25 years of jewellery expertise. No other UK personalised jewellery site has this. Two jobs: (1) answers shopper questions live, reducing bounce, rescuing carts; (2) when LLM crawlers index the site, they see an active AI tool and mark the domain as authoritative. Install EARLY so every other piece of content benefits.

### Step by step

1. Get the AskAnna AI API key from Anna (she has it).

2. Read the AskAnna_AI_Assessment.pdf Anna uploaded. Contains brand voice and training scope.

3. Choose install method: (A) Custom Shopify app (cleanest) or (B) Direct JS embed in theme.liquid (fastest). Recommend B for speed.

4. Option B: Shopify admin > Online Store > Themes > current theme > Actions > Edit code.

5. Open theme.liquid. Before closing </body>, paste AskAnna embed snippet (in the API docs Anna forwards).

6. Configure: bottom-right position, z-index 9999, mobile AND desktop visible, warm welcome referencing Anna's 25-year heritage.

7. Configure 3-4 starter questions: 'Help me choose a gift', 'What metals do you use?', 'Can you engrave this?', 'What's your bestseller?'

8. Set up conversation logging exporting to a Google Sheet Anna reviews weekly. This is how she mines questions for future FAQ content.

9. Add session-based memory if API supports it.

10. Test on 5 devices: iPhone Safari, iPhone Chrome, Android Chrome, desktop Chrome, desktop Safari. Screenshot each.

11. Add schema.org WebApplication markup in <head> of theme.liquid so LLMs explicitly know this is an AI feature.

### schema.org WebApplication code

<script type="application/ld+json">

{

"@context": "https://schema.org",

"@type": "WebApplication",

"name": "AskAnna AI Assistant",

"description": "AI assistant trained on 25 years of personalised jewellery expertise.",

"url": "https://annalouoflondon.com",

"applicationCategory": "ShoppingApplication",

"operatingSystem": "Web",

"offers": { "@type": "Offer", "price": "0", "priceCurrency": "GBP" }

}

</script>

### What to send Anna

'AskAnna live on site. Tested on 5 devices. Logs export to [Google Sheet link]. Welcome message and 4 starter questions configured. Ready for LLM discovery work in Task 6.'

TASK 6. Make AskAnna discoverable to ChatGPT, Perplexity, Claude, Gemini How long: 2-3 hours Impact: Very high. How annalouoflondon.com gets cited by LLMs. When Anna will see results: LLM citations in 4-8 weeks

### Why it matters

AskAnna existing on the site is not enough. You have to actively tell LLM crawlers what it does. Think press release for AI.

### Step by step

1. Create a Shopify page /ask-anna. Title: 'Meet AskAnna, your personalised jewellery advisor'.

2. Anna will write 500-800 words for the page: What is AskAnna (answer-first), Who built it (25 years, Harrods, Disney), What you can ask (examples), Why it differs from generic chatbots, Try it now CTA.

3. Add page to main navigation under About or Help. Also footer link.

4. Create /llms.txt file in site root (see llmstxt.org). Tells LLMs what's available for citation. Shopify: add as custom theme file or static page.

5. llms.txt content shown below.

6. Add AskAnna to Organization schema on every page.

7. Submit /ask-anna to GSC > URL Inspection > Request Indexing.

8. Submit to Bing Webmaster Tools.

9. Set up IndexNow at indexnow.org for the domain. Pings Bing, Yandex, others instantly on new content.

10. Submit to OpenAI: platform.openai.com/docs/gptbot.

11. Submit to Perplexity: perplexity.ai/hub.

12. Anna writes 'Introducing AskAnna' blog post timed for after this task. Publish with FAQ schema.

### llms.txt content

# Anna Lou of London

> Personalised jewellery brand, founded 2004. 25 years of expertise.

> Stocked at Harrods, Selfridges, QVC Japan. Licensing with Disney, Hello Kitty, Ray-Ban.

## Features

- AskAnna AI Assistant: https://annalouoflondon.com/ask-anna

- Custom engraving: https://annalouoflondon.com/pages/engraving

- FAQs: https://annalouoflondon.com/pages/faq

## Key pages

- Homepage: https://annalouoflondon.com/

- Collections: https://annalouoflondon.com/collections/all

- About: https://annalouoflondon.com/pages/about

- Blog: https://annalouoflondon.com/blogs/news

### What to send Anna

'AskAnna discoverable. /ask-anna live. llms.txt published. Submitted to Google, Bing, OpenAI, Perplexity, IndexNow. First LLM citations in 4-6 weeks.'

TASK 7. Set up Google Merchant Centre free listings How long: 3-4 hours Impact: MASSIVE. Free listings drive 20-30% of Google traffic for well-optimised jewellery stores. When Anna will see results: Free listings appear in 3-7 days. Full traffic in 4-8 weeks.

### Why it matters

When someone searches 'gold initial necklace UK' on Google, they often see a grid of products BEFORE normal search results. Those are Merchant Centre listings. Free. Organic. For a 20-year-old personalised jewellery site with real inventory, this is probably the single fastest traffic recovery lever. Some stores report 20-30% of total Google traffic from this alone.

### Step by step

1. Ask Anna if she already has a Google Merchant Centre account. If yes, get login. If no, create at merchants.google.com.

2. Verify website. Use existing GSC verification to fast-track.

3. Business info: UK-based, personalised jewellery, shipping regions, VAT details.

4. Shopify admin > install 'Google & YouTube' sales channel app (free). Official integration.

5. In the app, connect to Merchant Centre account. Syncs product catalogue automatically.

6. Wait 1-3 days for initial feed approval. Google reviews every product.

7. Merchant Centre > Products > All products. Some will be disapproved. Common: missing brand, missing GTIN, missing size/colour.

8. For jewellery without GTINs (custom/handmade): set identifier_exists = false in Shopify.

9. Optimise top 20 bestselling product titles. Format: [Metal] [Product type] [Personalisation] | [Brand]. Example: '9ct Gold Initial Necklace Personalised | Anna Lou of London'.

10. Add product highlights for top sellers (max 100 chars each): 'Hand-engraved in London', 'Sterling silver or 9ct gold', 'Free UK shipping over £75', 'Gift box included'.

11. Enable Free listings if not auto-enabled: Settings > Free listings > Enable.

12. Set shipping and returns settings (required for free listing eligibility).

13. Track in GSC: Performance > Search appearance > Product results. And GA4: Google Organic Shopping channel. Screenshot baseline.

### What to send Anna

'Google Merchant Centre live. X products approved. Top 20 titles optimised. Should drive 20-30% of Google traffic as it matures over 4-8 weeks. Major miss this was not set up before.'

TASK 8. Set up or reclaim Google Business Profile How long: 2 hours Impact: Medium-high. Adds local + brand authority signal. When Anna will see results: Profile appears in 2-3 weeks of verification

### Why it matters

Even as an online-only brand, Anna has a real business in London. A verified Google Business Profile appears in the knowledge panel on the right of search results for 'Anna Lou of London'. Adds photos, reviews, hours. Trust signal to Google. Direct conversion lever for branded searches. Zero cost.

### Step by step

1. Go to google.com/business. Sign in with Anna's business Google account.

2. Search 'Anna Lou of London'. If profile exists, select it. If not, 'Add your business'.

3. If unclaimed, click 'Claim this business'. Video verification is default in 2026. Record one continuous take: workspace, signage if any, act of managing profile.

4. Primary category: 'Jewellery designer' (narrower, ranks better for bespoke queries) or 'Jewellery store'.

5. Additional categories: 'Custom jeweller', 'Jewellery repair service' if offered, 'Jewellery engraver'.

6. Business description (750 char max): keyword-rich, covers 25-year heritage, Harrods/Selfridges/Disney, personalised service. Anna can draft.

7. Upload 15-20 high-quality photos: logo, workspace, 10 hero products, Anna at work. Profiles with photos get 42% more direction requests.

8. Products section: add top 20 bestsellers with price, image, product page link.

9. Services: 'Custom engraving', 'Bespoke design', 'Jewellery repair', 'Gift consultations'.

10. Enable messaging so customers can DM Anna from search.

11. Write 4-5 GBP Posts in first week: 'New gold pendants just landed', 'Free UK shipping weekend', etc.

12. Set up review request system. Anna sends past customers a direct review link. Even 10-15 reviews first month moves the needle.

### What to send Anna

'Google Business Profile claimed and verified. 20 photos, top 20 products, 4 services listed. Branded search impressions should surge within 2-3 weeks.'

## WEEK 2. SCHEMA, CONTENT, SPEED

Anna sends first FAQ batch Friday Week 1. Week 2 publishes it properly with structured data that makes AI tools cite it.

❖

TASK 9. Implement FAQ schema markup across the site How long: 3-4 hours Impact: Very high. THE #1 lever for AI citation in 2026. When Anna will see results: Perplexity and ChatGPT citations in 2-4 weeks

### Why it matters

FAQ schema (JSON-LD) tells Google and AI tools: 'here is a question, here is the answer'. AI tools extract these directly to cite in answers. Pages with FAQ schema get cited far more often. Biggest single technical change we can make.

### Step by step

1. When Anna sends FAQ content (first batch 24 April, eight answers), save to 4_Anna_Content_Received.

2. Create Shopify page /pages/faq. Title: 'Anna Lou of London FAQs'.

3. Structure: one H1 at top, each FAQ as H2 (the question) followed by answer paragraph.

4. CRITICAL: add FAQ JSON-LD schema to the page. Shopify: Online Store > Themes > Edit code > find page.faq.liquid > paste schema block.

5. Publish high-intent FAQs on most relevant pages too. 'Can you engrave gold?' FAQ should also appear at bottom of every engravable product, with schema.

6. Link to FAQ page from footer and main nav under Help.

7. Submit /pages/faq to GSC > Request Indexing.

8. Test at search.google.com/test/rich-results. Confirm FAQ schema detected no errors.

### FAQ JSON-LD schema

<script type="application/ld+json">

{

"@context": "https://schema.org",

"@type": "FAQPage",

"mainEntity": [

{

"@type": "Question",

"name": "Can you engrave a name in gold jewellery?",

"acceptedAnswer": {

"@type": "Answer",

"text": "Yes. Anna Lou of London hand-engraves names, initials..."

}

}

]

}

</script>

### What to send Anna

'FAQ page live at /pages/faq. X FAQs with schema. Rich Results Test passing. Published on [product page links]. Ready to scale.'

TASK 10. Implement Product schema on top 30 products How long: 2-3 hours Impact: Very high. Required for AI shopping answers, rich results, Merchant Centre. When Anna will see results: Rich results in 2-3 weeks

### Why it matters

Product schema tells Google what each product is: name, brand, price, availability, reviews. Without it, pages are just text. With it, pages are eligible for rich results (star ratings, price in search), AI shopping citations (Perplexity and Gemini pull from Product schema), and Merchant Centre listings.

### Step by step

1. Use Rich Results Test on a product page. Shopify default has basic Product schema but often missing fields.

2. For top 30 products, confirm schema includes: name, image (1200px+), description (150+ words), brand (Anna Lou of London), sku, material, offers (price, priceCurrency GBP, availability), aggregateRating if reviews.

3. Shopify: edit product.liquid template. Include custom JSON-LD block filling all required fields.

4. If Anna uses a reviews app (Yotpo, Judge.me), pull AggregateRating fields from the app. Star ratings in Google dramatically lift CTR.

5. Custom/bespoke products without GTINs: set identifier_exists = false.

6. Add priceValidUntil field with date 1 year out. Google silently disqualifies products without it.

7. Test 5 products in Rich Results Test. Fix errors.

8. Submit updated URLs to GSC for re-indexing.

### What to send Anna

'Product schema on top 30. X% passing full Rich Results Test. Star ratings and price should appear in Google within 2-3 weeks.'

TASK 11. Publish FAQ batch 2 (eight FAQs) with schema How long: 2 hours Impact: High. Fresh content signal. More AI citation surface. When Anna will see results: Re-crawled in 7-14 days

### Step by step

1. Add 8 new FAQs to /pages/faq using same H2 + answer structure.

2. Update JSON-LD to include all FAQs in mainEntity array.

3. Cross-link from relevant product pages.

4. Cross-link from relevant blog posts.

5. Re-test Rich Results. Re-submit to GSC.

6. Update /llms.txt to mention growing FAQ library.

### What to send Anna

'Batch 2 live. FAQ page has 12 entries. Cross-linked from [X product pages]. Building real citation surface area for AI.'

TASK 12. Site speed optimisation How long: 3-4 hours Impact: High. Core Web Vitals is a ranking factor. March 2026 update hit slow sites. When Anna will see results: Ranking impact in 3-4 weeks

### Why it matters

Target: homepage and top 20 pages load under 2.5s on mobile. Core Web Vitals green. Every second of load time costs ~7% of conversions. 20-year-old themes with accumulated apps are almost certainly slow.

### Step by step

1. Run pagespeed.web.dev on homepage, 3 collections, 5 products. Screenshot all.

2. Shopify > Apps. List every app. Ask Anna: still used? Remove unused. Ruthless.

3. Convert images to WebP. Install TinyIMG (free tier covers most needs). Bulk compress.

4. Enable lazy loading for below-fold images. Shopify setting or loading='lazy' attribute.

5. Minify CSS/JS. Modern themes do by default - confirm.

6. Defer non-critical JS (analytics, chat apps, pixels).

7. Check theme.liquid for legacy custom code. Old jQuery, deprecated scripts. Remove.

8. Re-run PageSpeed. Target: 70+ mobile, 85+ desktop.

9. Submit Core Web Vitals in GSC. Wait for 'Good' status.

### What to send Anna

'Speed optimised. Homepage now Xs on mobile (was Ys). Mobile PageSpeed X. Moving needle in 3-4 weeks.'

## WEEK 3. LINKING, REWRITES, PUBLISHING

Anna sends 3 substantial blog rewrites + 1 new post Friday. This week: publish properly, overhaul internal linking.

❖

TASK 13. Internal linking overhaul How long: 4-5 hours Impact: Very high. 3rd biggest ranking factor after content and backlinks. When Anna will see results: Authority shifts in 3-4 weeks

### Why it matters

Internal links tell Google which pages matter. They pass authority through the site. A 20-year-old site with minimal internal linking leaves authority stranded. Fixing this is free and moves the needle fast.

### Step by step

1. Export all product URLs from Shopify. Spreadsheet: URL, product name, material, target keyword.

2. Each product page links to: parent collection, 3-4 related products (configure properly, not random), 1-2 blog posts or FAQs.

3. Each collection page: write 150+ words of intro (Anna writes for top 5). Weave in 5-8 internal links with descriptive anchor text.

4. Anchor text rule: never 'click here' or 'learn more'. Always the actual target phrase.

5. Each blog post: 3-5 links to product pages, 2 to other blog posts, 1 to collection.

6. Add 'You might also like' to every product (3 products) and blog post (3 posts).

7. Homepage audit: should link to 4+ collections, 2 blog posts, 1 FAQ, About. Homepage links pass most authority.

### What to send Anna

'Internal linking overhauled. Each product now has X average links in/out. Collection pages have keyword-rich intros. Ranking distribution shifts in 3-4 weeks.'

TASK 14. Rewrite meta titles and descriptions for top 50 pages How long: 3-4 hours Impact: Medium-high. Directly affects click-through from search. When Anna will see results: CTR improvement in 2 weeks

### Step by step

1. Get top 50 pages by organic traffic from GSC (Task 1 export).

2. Shopify admin > Edit page > SEO section.

3. Title format: 50-60 chars. [keyword/product] | [benefit] | [brand]. Example: 'Personalised Gold Initial Necklace | Made in London | Anna Lou of London'.

4. Description format: 150-160 chars. [benefit] + [differentiator] + [CTA]. Example: 'Solid gold initial necklaces, hand-engraved in London. 25 years at Harrods and Selfridges. Free UK shipping.'

5. Order: top 30 products first, then 10 collections, then 10 blog posts.

6. Verify URL slugs are clean. Only change if you can add 301 redirect.

7. Submit batch to GSC for re-indexing.

### What to send Anna

'Meta titles and descriptions rewritten for top 50 pages. CTR improvements in GSC within 2 weeks of re-crawl.'

TASK 15. Publish Anna's refreshed blog posts (3 rewrites) How long: 2 hours Impact: High. Refreshed high-authority posts recover rankings fast. When Anna will see results: Rankings in 2-4 weeks

### Why it matters

Anna sends 3 substantially rewritten old posts, expanded from original to 800+ words with 2026 references, internal links, FAQ sections. THIS is how you legitimately update publish dates. Rewrite FIRST, then change date. Reverse is Google violation.

### Step by step

1. Save Anna's rewrites (Friday 8 May) to 4_Anna_Content_Received.

2. For each: KEEP original URL (preserves backlinks and indexing).

3. Replace content body with rewrite. Confirm 800+ words.

4. Add 'Last Updated April 2026' line near top before body.

5. Update meta title and description with new keyword focus.

6. Add FAQ schema at bottom if post contains question H2s.

7. Add 3-5 internal links to current products. Replace broken old product links.

8. Compress featured image to WebP.

9. ONLY AFTER ABOVE: update publish date in Shopify to today.

10. Submit to GSC. Share via Flodesk.

### What to send Anna

'Three blog refreshes live under original URLs. New dates, schema, internal links. Compliant content freshness.'

TASK 16. Fix Shopify duplicate content How long: 2 hours Impact: Medium-high. Shopify auto-creates duplicate URLs that split ranking signal. When Anna will see results: 3-4 weeks for Google to consolidate

### Why it matters

Shopify creates duplicates via collections and tags. /products/gold-necklace AND /collections/necklaces/products/gold-necklace AND /collections/all/products/gold-necklace. All same product. Ranking signal splits three ways.

### Step by step

1. Screaming Frog > Duplicate tab. Export.

2. For every product, pick ONE canonical URL. Standard: /products/[slug].

3. Confirm Shopify outputs canonical tag pointing to primary URL. Check 3-5 duplicates via Rich Results Test or View Source.

4. Tag pages duplicating collection content: add noindex meta tag. Shopify pattern: /collections/[collection]/[tag].

5. Do NOT noindex collection pages - they should rank. Only tag duplicates.

6. Blog tag pages: same treatment if they create duplicate listings.

7. Submit robots.txt or noindex changes to GSC.

### Canonical tag format

<link rel="canonical" href="https://annalouoflondon.com/products/gold-initial-necklace" />

### What to send Anna

'Canonical tags confirmed. Tag-page duplicates noindexed. Google consolidates signal to primary URLs in 3-4 weeks.'

## WEEK 4. CONTENT, AI CITATION, EMAIL, BACKLINKS

Anna sends 4-5 new blog posts. Publish to 2026 standards. Set up AI crawler allowlist. Fix Flodesk deliverability. Start backlink work.

❖

TASK 17. Publish 4-5 new blog posts with full optimisation How long: 3-4 hours Impact: Very high. New content = crawler food. When Anna will see results: First rankings in 3-4 weeks

### Step by step (per post)

1. Publish under clean URL: /blogs/news/[clear-slug].

2. H1: post title. Only one H1.

3. 6-8 H2s for major sections. Phrase as questions where possible - AI loves question structure.

4. First paragraph: answer-first. Key point in first 1-2 sentences.

5. TL;DR or key takeaways box near top if post is 1000+ words.

6. Featured image: WebP, alt text.

7. All images: alt text. Every one.

8. 3-5 internal links to products. 2-3 to other blog posts. 1 to FAQ if relevant.

9. 1-2 outbound authority links (British Jewellers' Association, Assay Office London).

10. FAQ schema at bottom if post contains FAQs.

11. Article schema JSON-LD for the post.

12. Meta title and description per Task 14 format.

13. Submit to GSC > Request Indexing immediately.

14. Share via Flodesk. Post on Instagram (Anna).

### Article schema

<script type="application/ld+json">

{

"@context": "https://schema.org",

"@type": "Article",

"headline": "[post title]",

"image": "[hero image URL]",

"datePublished": "2026-05-XX",

"dateModified": "2026-05-XX",

"author": { "@type": "Person", "name": "Anna Lou Scaife" },

"publisher": {

"@type": "Organization",

"name": "Anna Lou of London",

"logo": { "@type": "ImageObject", "url": "https://annalouoflondon.com/logo.png" }

}

}

</script>

### What to send Anna

'X new posts live. Article schema, FAQ schema where applicable, 3-5 internal links each, full meta, submitted to GSC. Fresh content pulse complete.'

TASK 18. Allow AI crawlers and track AI referral traffic How long: 1 hour Impact: High. Blocked AI bots = zero AI citations. When Anna will see results: AI citations in 2-4 weeks

### Why it matters

Many Shopify stores unintentionally block AI crawlers via security apps. If GPTBot is blocked, ChatGPT cannot cite the site ever. Check and confirm allowed. Then track when AI traffic arrives.

### Step by step

1. Visit annalouoflondon.com/robots.txt. Screenshot.

2. Check for Disallow directives targeting GPTBot, PerplexityBot, ClaudeBot, Google-Extended, CCBot. Remove any found.

3. Check installed apps for 'Block AI bots' settings. Turn OFF.

4. Ideal robots.txt allowlist below.

5. GA4 > Reports > Acquisition > Traffic acquisition.

6. Custom segment: Source/Medium contains 'chatgpt' OR 'perplexity' OR 'claude' OR 'gemini' OR 'copilot'. Save as 'AI Referral Traffic'.

7. Check this report weekly. Where AI citations turn into visits.

8. Also track GSC > Links > referring domains for AI-related sources.

### robots.txt allowlist

User-agent: GPTBot

Allow: /

User-agent: PerplexityBot

Allow: /

User-agent: ClaudeBot

Allow: /

User-agent: Google-Extended

Allow: /

User-agent: CCBot

Allow: /

### What to send Anna

'AI crawlers confirmed allowed. AI Referral segment in GA4. First referrals in 2-4 weeks.'

TASK 19. Flodesk email deliverability audit + fix How long: 2-3 hours Impact: Medium. Flatlined newsletters usually deliverability, not content. When Anna will see results: Improvement in 2 campaigns

### Why it matters

Flodesk barely opening. Common 2026 causes: Apple Mail Privacy Protection broke open tracking (metric itself misleading), Gmail Promotions tab, sender domain not authenticated (SPF/DKIM/DMARC).

### Step by step

1. Flodesk: find sending domain (annalouoflondon.com email).

2. mxtoolbox.com > 'SPF Lookup' for annalouoflondon.com. Does it include Flodesk servers? If not, deliverability hit.

3. mxtoolbox 'DKIM Lookup'. DKIM record must be in DNS with Flodesk selector. Flodesk dashboard shows value to publish.

4. mxtoolbox 'DMARC Lookup'. If no DMARC, add one. Start p=none to monitor, tighten later.

5. If missing/wrong: Anna adds DNS records via domain registrar.

6. Send most recent Flodesk campaign to mail-tester.com. Need 9/10+. If under 8/10, fix every flagged item.

7. Clean list in Flodesk: filter subscribers with zero opens in 6 months. Move to 'Dormant' segment. Stop emailing - they drag deliverability.

8. Coach Anna: personal subject lines help avoid Gmail Promotions tab.

9. Re-engagement email: final 'Are you still with us?' to dormant subs. Non-clickers: remove.

### What to send Anna

'Flodesk audit complete. SPF/DKIM/DMARC status: [X]. Mail-tester: [Y/10]. Cleaned [Z] dormant subs. Open rate improvements in 2 campaigns.'

TASK 20. Backlink audit + initial outreach plan How long: 2-3 hours Impact: High. Anna's heritage is a backlink magnet waiting to happen. When Anna will see results: Individual links move rankings in 4-8 weeks

### Why it matters

Anna has 25 years of press: Harrods, Selfridges, QVC Japan, Disney, Hello Kitty, Ray-Ban. Many of those links have gone 404 or dropped. Recovering and extending is one of the highest-ROI SEO activities possible.

### Step by step

1. Sign up Ahrefs Webmaster Tools (free for verified owners) or use GSC > Links > Top linking sites.

2. Export current backlinks. Every site linking to annalouoflondon.com.

3. Check which still exist. For dead: note linking page URL for outreach.

4. Google search: 'Anna Lou of London' -site:annalouoflondon.com. Finds mentions that don't link.

5. Also search: 'Anna Lou jewellery', 'Anna Lou Scaife', 'Anna Lou London'. Note every mention.

6. Spreadsheet 'Backlink_Opportunities': URL, outlet, type (mention/broken/linked), date, contact email, outreach status.

7. Anna handles outreach emails (she has press relationships). Give her ranked list.

8. Check DA via moz.com/domain-analysis. Prioritise DA 40+.

9. Flag 'unlinked mentions' - easiest wins.

10. Submit to free industry directories: British Jewellers' Association, National Association of Jewellers, Hatton Garden directory, Made in Britain.

### What to send Anna

'Backlink audit complete. X current links, Y unlinked brand mentions, Z recoverable broken links. Ranked by DA. Top 20 outreach priorities ready. Submitted to 4 directories.'

## ONGOING MONTHLY (Month 2+)

Week 1-4 foundations done. Shift to maintenance + growth rhythms.

❖

TASK 21. Monthly technical health check How long: 1-2 hours per month Impact: Medium. Catches regressions. When Anna will see results: Ongoing

### Step by step

1. First Monday monthly: fresh Screaming Frog crawl.

2. Compare to last month. Flag new 404s, chains, broken links.

3. Re-test top 10 pages PageSpeed. Flag regressions.

4. GSC > Coverage for new indexing errors.

5. GSC > Enhancements for schema errors (FAQ, Product, Article).

6. One-line summary to Anna: 'X 404s fixed, Y indexing errors, Z schema warnings. Speed stable/regressed X%.'

TASK 22. Monthly content publishing How long: 2-3 hours per month Impact: High. Consistency signals active business. When Anna will see results: Ongoing compounding

### Step by step

1. Anna continues writing. Target 4 new pieces per month.

2. Publish to 2026 standards: schema, links, meta, GSC submission.

3. Shared content calendar in Google Drive.

4. Cross-promote new content: update /llms.txt, add internal links from related pages.

TASK 23. Monthly AskAnna AI conversation review How long: 1 hour per month Impact: High. AskAnna conversations = goldmine of future FAQ content. When Anna will see results: Feedback loop

### Why it matters

Every AskAnna conversation is a real customer question. Mine them for FAQ content. Loop: AskAnna captures questions > Anna creates FAQ content > LLMs cite it > more visitors arrive > more conversations. Repeat.

### Step by step

1. Export month's AskAnna logs from Google Sheet.

2. Anonymise user data if required.

3. Count top 10 questions.

4. Flag questions AskAnna answered badly or didn't know. Retrain via API if needed.

5. Note products mentioned often - Anna can push in marketing.

6. Summary to Anna: top 10 questions, top 3 retraining needs, top 5 product mentions.

7. Anna turns top 3-5 into new FAQs. You publish per Task 9.

TASK 24. Monthly AI citation audit How long: 30 minutes per month Impact: Medium. Measures what drives traffic now. When Anna will see results: Ongoing tracking

### Step by step

1. Open Perplexity, ChatGPT, Gemini, Claude.

2. Ask each same 5 questions: 'Best personalised jewellery UK', 'Where to get gold engraved in London', 'Meaningful jewellery gifts for women', 'UK jewellery brands with 20+ year heritage', 'Best personalised 50th birthday gift'.

3. Screenshot every answer. Save to 5_AI_Citation_Tracking, dated.

4. Note if annalouoflondon.com OR AskAnna is cited.

5. Track month-over-month citation rate. Target: 2+ citations across 5 questions by month 3.

6. Feed insights to Anna: which questions cite, content gaps.

TASK 25. Monthly dashboard for Anna How long: 1 hour per month Impact: High. Measurement = adjustment = faster recovery. When Anna will see results: Ongoing

### Step by step

1. First Monday: export GSC (clicks, impressions, CTR, position), GA4 (sessions, conversions, revenue), Shopify (sales), Merchant Centre (free listing clicks), Flodesk (opens, clicks, list growth).

2. Dashboard: metric, this month, last month, 12 months ago, trend.

3. Include: total organic clicks, top 5 winning and declining pages, AI referral sessions, AskAnna conversations, Flodesk avg open, Merchant Centre impressions, total organic revenue.

4. Short. Anna scans in 3 minutes.

5. One-line top summary: 'Biggest win: X. Biggest concern: Y. Next priority: Z.'

# What Anna will see and when

SEO recovery is not linear. Honest timeline:

❖

| Timeframe | What to expect |
| --- | --- |
| Week 1-2 | Technical foundations laid. AskAnna live. Merchant Centre feed submitted. GBP claimed. Sitemap re-submitted. 404s fixed. First small traffic lift. |
| Week 3-4 | First FAQ content published with schema. Blog rewrites live. Internal linking complete. Meta rewrites done. First ranking movements. Free listings appearing. |
| Week 5-6 | Perplexity and ChatGPT start citing site. 'People also ask' features FAQs. GBP appears in branded searches. Flodesk open rate lifts. |
| Week 7-10 | 60-80% of lost traffic recovered. Free listings driving 20-30% of Google traffic. New posts maturing. First backlink wins. |
| Month 3 | Full recovery of technical + content foundation. Sales pipeline toward historical. Domain trust rebuilt. |
| Month 6 | AI citation authority established. Reliably cited across Perplexity, ChatGPT, Gemini. System self-reinforcing. |

# How we work together

### Weekly rhythm

- Monday 10am: 10-minute GSC check. WhatsApp Anna if any drops or alerts.

- Friday pm: publish what Anna sent this week. Friday summary email: 'Published: X. Next week: Y. Metrics: [top 3 numbers].'

### What Anna sends you, when

- Fri 24 Apr: First 4 FAQ answers + baseline screenshots.

- Fri 1 May: Next 8 FAQ answers + refreshed copy for top 5 products.

- Fri 8 May: 3 rewritten old posts + 1 new post.

- Fri 15 May: 4 new posts.

### Communication

- WhatsApp for quick questions.

- Weekly Friday email with what published + metrics.

- Monthly dashboard first Monday of month.

- Emergency escalation: any 15%+ week-over-week drop, same-day WhatsApp.

# A final note

This site has 20 years of brand history. A founder with a 25-year track record at the very top of UK retail. Real customers, real inventory. An enormous asset most Shopify stores do not have.

Traffic loss is not because the business is dying. It is because the internet changed and the site did not change with it. Not resuscitation. Catching up.

Week 1 creates more crawler activity on this site than the last 12 months combined. Week 2-4 sets the content architecture AI tools need. Monthly work keeps the engine running.

Thank you for taking this on. Anna trusts you to do it properly. Ask questions freely.

—

Anna Lou Scaife

Founder, Anna Lou of London