ANNA LOU WELLNESS

Response to Anna's Build Update Response
Point-by-point confirmations and clarifications

From: Sameer / Xceed Imagination
To: Anna Lou Scaife
Date: 2 May 2026

# Overview

Anna, thank you for the thorough response. I am glad the V8 progress, the Big Salad model, the magazine-first principle, and the Reset Letters / Reset Stories distinction have all landed correctly. Below is my point-by-point response to every item you have raised, in the same section order as your document.

# 1. Substack Tier Structure

Confirmed. Moving forward as scoped. No further action.

# 2. Homepage V8 Changes

| Item | Status |
| --- | --- |
| Press strip (7 outlets) | Text placeholders in brand typography are live in V8. Ready to swap in logo files when received from Anna. |
| Certifications strip (ICF, CPD, TRE) | Text placeholders live in V8. Ready to swap in logo files when received from Anna. |
| Three CMS Quote slide placeholders | Placeholders live in V8. Format in Next.js build will be: Garamond italic pull quote, Proxima Nova small caps attribution (updated to Mulish small caps per the new font stack), no image background, typography-led. Confirmed. |
| Magazine framing "Issue No. 01 / Summer 2026" | Live in V8 now. CMS-managed in Next.js build from Day 1 of launch, not deferred. Confirmed. |

This section is closed pending logo file delivery from Anna.

# 3. Reset Letters vs Reset Stories

Confirmed. The split is exactly as briefed. No further action. Item 7 clarification addressed in Section 10 below.

# 4. Cosmic Forecast Page (Option C)

Confirmed. Separate CMS summary field, not auto-imported from Substack. Built exactly as specified.

# 5. Mantras Page

Confirmed. CMS placeholders until Anna provides the YouTube playlist URL. No further action.

# 6. Items to Confirm

All 8 items acknowledged and confirmed as scheduled. No further action.

# 7. FINAL Sitemap Build Checklist

7 of 9 confirmed in V8. Remaining 2 items (section pages as editorial feeds, Reset Stories URLs + metadata) will be walked through at V9 review for Anna to sign off 9 of 9 before launch. Confirmed.

# 8. Cross-Reference Check

## 8.1 Plum #6E3A5A

Plum #6E3A5A was mocked as one of three replacement candidates for Red #EE312F during the V6 homepage round, alongside Burgundy #6B1B2C and Terracotta #B5573E. Based on the feedback during that round, we understood Plum was the preferred choice and built V7 and V8 with it.

## 8.2 Font Stack Update

Confirmed. The swap is straightforward and will be done in V9.

New brand font stack (all Google Fonts, free for commercial use):

| Use | Old Font | New Font (Google Fonts) |
| --- | --- | --- |
| Headings (light) | Nobel Light | Work Sans Light (300) |
| Headings (regular) | Nobel Regular | Work Sans Regular (400) |
| Editorial body, product names | Garamond | EB Garamond Regular and Italic (already in V8) |
| UI, navigation, prices, CTAs | Proxima Nova | Mulish Light (300), Regular (400), SemiBold (600) |

All four fonts loaded with a single Google Fonts embed. No licence files, no purchase, no ongoing cost. Cross-reference notes will be updated to document these as the brand fonts going forward.

This section is closed once Anna confirms the Plum colour.

# 9. Budget Reconciliation

Apologies for the contradiction between Section 9 and Section 10 in our previous response. To be clear: the budget is GBP 1,100 as per the v3 wellness site proposal (annalouwellness.com).

| Feature (v3 Proposal) | Status | Over/Under? |
| --- | --- | --- |
| Homepage | Building | On scope |
| Reset Stories hub + articles | Building | On scope |
| Life / Love / Work editorial sections | Building | On scope (was Lifestyle, now split into 3 — same effort) |
| Experiences (Retreats, Workshops, Corporate, Speaking) | Building | On scope (was Workshops, expanded name but same build) |
| The Work (coaching pages + quiz) | Building | On scope (was Coaching, simplified) |
| Shop + Cart + Checkout + Stripe | Building | On scope |
| Community + Reset Room membership | Building | On scope |
| About + Contact + Help pages | Building | On scope |
| Media hub | Removed from nav, kept on homepage | Reduced scope |
| CMS (Strapi) | Building | On scope |
| SEO infrastructure | Building | On scope |
| Blog content migration (12 posts) | Building | On scope |
| Cosmic Forecast page | New | Minor addition (1 page + 1 CMS field) |
| Mantras page | New | Minor addition (1 page, YouTube embeds) |
| Font swap (Nobel/Proxima → Google Fonts) | New | Actually simpler (no licence files needed) |
| Total |  | No overage. GBP 1,100 unchanged. |

# 10. What Anna / Tabitha Needs To Do

## Item 7: 12 Free Website Blog Posts

Confirmed. No new writing is required from Anna.

The 12 free historical posts already exist in the Volume 1 manuscript and are the same 12 posts Tabitha is uploading to Substack. The website will ingest these same 12 posts via CMS, with the 24 paid posts hidden from public view. Tabitha will share the master upload doc with us.

If for SEO reasons we believe expanded or more keyword-targeted versions would be beneficial, we will flag that separately as a recommendation for Anna to decide on. We will not assume new writing or make changes to the posts without sign-off.

## Item 11: /llms.txt Draft and Explanation

We will send a draft /llms.txt with a plain-English explanation. Here is the one-paragraph summary now:

/llms.txt is a plain text file published at the root of your website (annalouwellness.com/llms.txt). It is read by AI tools like ChatGPT, Claude, Perplexity, and Gemini when they crawl your site. It tells these AI tools what your site is about, what your key pages are, and what features you offer (like the Cosmic Forecast or coaching services). When someone asks an AI tool a question like "best somatic coaching UK" or "cosmic forecast for this week", the AI tool uses /llms.txt (along with your page content and schema markup) to decide whether to cite your site in its answer. Getting the content right means your site is more likely to be cited accurately. Getting it wrong (outdated information, wrong URLs, missing key pages) means AI tools may ignore your site or cite it incorrectly. You review and approve the content before it goes live, and it shares a single source of truth with AskAnna's knowledge base so both always say the same thing.

The full draft will be sent for review before launch. Anna signs off before it is published.

# 11. SEO / AEO / GEO Disclaimer

Anna, I appreciate the directness and I will answer your four questions honestly.

## Question 1: Was the traffic uplift an estimate, commitment, or sales position?

It was an informed estimate based on the technical improvements we could deliver. The reasoning was: a site with proper schema markup, fast load times, AI crawler access, structured content, and Google Merchant Centre integration is positioned for significantly better visibility than a site without these foundations. That positioning is real and we stand by it. But it was never a commitment to specific traffic numbers, because SEO outcomes depend on factors we do not control (Google algorithm changes, competition, content cadence, backlink health). We should have been more explicit about this distinction from the start.

## Question 2: Has anything changed in your assessment?

No. The technical foundation we are building is the strongest possible platform for traffic growth. Nothing has changed in our assessment of what the rebuild can deliver technically. The disclaimer was added to be transparent about the boundary between what we control (the technical build) and what we do not (Google's algorithms, AI engine citation decisions, content cadence). It was not triggered by any change in confidence about the project.

## Question 3: Why was the disclaimer not in v2 or v3?

It should have been included from the original proposal, not a deliberate omission. When we reviewed the response document before sending, we recognised that the proposal could be read as implying guaranteed traffic outcomes, and added the disclaimer to be honest rather than let that implication stand. We acknowledge the timing was not ideal and understand why it reads as expectation-lowering. The KPI framework you have proposed is a better way to handle this, and we are happy to work within it.

## Question 4: Do you accept the KPI framework in Section 14?

Yes, with the clarifications below in Sections 13 and 14 of this response.

# 12. Other Items to Confirm in Next.js Build Scope

| Item | In Scope? | Notes |
| --- | --- | --- |
| "What Do You Need Right Now?" coaching quiz | Yes | Interactive quiz under The Work, routes to recommended session type. |
| Site-wide search | Yes | Search across products, blog posts, and pages. |
| Member login and authentication | Yes | For Reset Room gated content and membership area. |
| Faire or wholesale integration | Yes | Link/page directing wholesale enquiries to Faire or an enquiry form, yes, included. Please confirm. |
| Three CMS Quote slide placeholders | Yes | Already in V8. Format confirmed: Garamond italic + Mulish small caps attribution. |
| Press strip (7 outlets) + certifications strip (3 certs) | Yes | Text placeholders live. Logo swap on receipt. |
| Coordination with Tabitha on launch Sunday | Yes | Website /cosmic-forecast page goes live with summary version on the same Sunday morning the Substack full version goes out. Cross-links working from minute one. |

# 13. Technical Foundation Guarantees

Accepted. Written commitment to all 13 items, with clarifications on three:

| # | Guarantee | Status |
| --- | --- | --- |
| a | Core Web Vitals all green (LCP <2.5s, FID <100ms, CLS <0.1) | Committed. |
| b | Mobile usability score 100 in Lighthouse | Committed. |
| c | Accessibility score 95+ in Lighthouse | Committed. We build with semantic HTML, ARIA labels, and proper contrast ratios. |
| d | Full schema markup verified in Rich Results Test | Committed. |
| e | Canonical tags on every page, 12 free Substack posts pointing to website | Committed. |
| f | Server-side rendered pages for AI crawlers | Committed. |
| g | /llms.txt published with Anna-approved content | Committed. |
| h | XML sitemap submitted to GSC and Bing | Committed. |
| i | Open Graph and Twitter Card tags on every page | Committed. (Note: Twitter Cards were previously noted as not required per Anna's instruction. Now included.) |
| j | Internal linking: every blog post links to 3+ pages, every product/service linked from 3+ posts | Committed for the CMS architecture (link fields built into content types). The actual links depend on content: we will populate the initial 12 posts with proper internal links, and the CMS will prompt Anna to add links when creating new posts. |
| k | 301 redirects from every old URL, no 404s on launch | Committed. |
| l | AI crawler access in robots.txt | Committed. |
| m | Page load under 2 seconds on 4G | Committed, measured on Chrome DevTools simulated Fast 4G (the industry standard test condition). Real-world load times vary based on network conditions, device capability, and location. We optimise everything on our side (image compression, minimal JS, SSR, CDN caching) to ensure the fastest possible experience. |

# 14. KPI Framework

## Phase 1: Technical Milestones (Months 1-3)

Fully accepted. Sameer's responsibility.

| Checkpoint | Target | Status |
| --- | --- | --- |
| Month 1 | All 13 technical foundation guarantees verified | Accepted. |
| Month 2 | 80%+ of submitted pages indexed in GSC | Accepted. If indexing is below 80%, we investigate and resolve any technical blockers. If the delay is on Google's side with no technical cause on ours, we document this and continue monitoring. |
| Month 3 | Zero critical errors: no broken links, no GSC errors, no schema warnings, valid sitemap | Accepted. |

## Phase 2: Traffic Milestones (Months 6-24)

Phase 2 traffic milestones are shared aspirational targets for reference. Monthly or quarterly reviews beyond the 90-day included support period are available at our post-launch hourly rate.

As you have asked us to come back with proposed numbers (low / mid / high scenarios). Below are our proposed ranges based on realistic organic growth for a new wellness/coaching site with consistent content cadence:

| Checkpoint | Anna's Target | Our Low | Our Mid | Our High | Assumptions |
| --- | --- | --- | --- | --- | --- |
| Month 6 | 30-50/day | 15-25/day | 30-50/day | 50-80/day | Weekly Cosmic Forecast + 2 blog posts/month + schema + GMC (if jewellery cross-linked) |
| Month 9 | 100-150/day | 40-70/day | 80-120/day | 120-180/day | Above + backlinks building + AI citations starting + seasonal content |
| Month 12 | 200-300/day | 80-130/day | 150-250/day | 250-400/day | Above + established content library (50+ posts) + AI citation authority |
| Month 18 | 400-600/day | 150-250/day | 300-450/day | 450-700/day | Above + compounding organic growth + strong AI presence |
| Month 24 | 700-1000/day | 250-400/day | 500-750/day | 750-1200/day | Above + full content maturity + PR/press compounding |

Key assumptions behind these ranges:

LOW scenario: Anna publishes minimum content (weekly Cosmic Forecast + 1-2 posts/month), no active backlink building, no PR activity, organic growth only from technical foundations.

MID scenario: Anna maintains full content cadence (weekly Cosmic Forecast, Wed/Fri Substack, 2-4 blog posts/month), some backlink activity from press contacts, AI citations growing.

HIGH scenario: Full content cadence plus active PR/press outreach, backlink recovery from 20-year heritage contacts, strong AI citation presence, seasonal content peaks.

All scenarios assume the technical foundation stays clean and content is consistent. A gap in content for 2+ months will slow growth significantly.

These targets measure ORGANIC SEARCH traffic only, as specified.

## Remediation Clause

Accepted.

Technical checkpoint missed (Months 1-3):

Sameer commits to specific remedial work at no additional cost.

Remedial work delivered within 30 days of the missed checkpoint.

Checkpoint re-measured 30 days after remedial work completed.

Traffic checkpoint missed (Months 6-24) AND technical foundation still passing:

The automated weekly SEO health monitor (included in the build) continuously verifies the technical foundation. Anna receives email reports automatically. If a technical issue is detected, Anna can engage us at the post-launch hourly rate to resolve it. No scheduled calls or manual audits are needed — the system monitors itself.

Anna can request a joint review call to discuss automated monitor findings and plan next steps.

## Anna's Commitments (Mutual Obligation)

Acknowledged and accepted.

We acknowledge your commitments to weekly Cosmic Forecast, editorial cadence, content approvals within 5 working days, asset delivery on schedule, and sourcing separate content/SEO support if traffic targets are missed and the technical foundation is clean.

If Anna misses her side of the commitment for a sustained period, the corresponding KPI checkpoint is paused until she is back on track. This is fair and mutual.

# Summary: Items Anna Requested, In Order

| # | Item | Status |
| --- | --- | --- |
| 1 | Written response to 4 SEO questions (Section 11) | Answered in Section 11 above. |
| 2 | Written commitment to 13 technical guarantees (Section 13) | Accepted with clarifications in Section 13 above. |
| 3 | KPI framework agreement with proposed Phase 2 numbers | Accepted. Low/mid/high scenarios proposed in Section 14 above. |
| 4 | Remediation clause agreement | Accepted in Section 14 above. |
| 5 | Acknowledgement of Anna's commitments | Acknowledged in Section 14 above. |
| 6 | Plum #6E3A5A clarified or removed | Clarified in Section 8. Awaiting Anna's confirmation on colour choice. |
| 7 | Font stack swap confirmed for V9 | Confirmed in Section 8. Work Sans + EB Garamond + Mulish. |
| 8 | Budget reconciliation against v3 | Reconciliation table included in Section 9. No overage. GBP 1,100 unchanged. |
| 9 | No new writing for 12 website blog posts | Confirmed in Section 10. |
| 10 | /llms.txt draft with plain-English explanation | Explanation provided in Section 10. Full draft before launch. |
| 11 | Section 12 items confirmed in scope | Confirmed in Section 12. Faire integration needs clarification from Anna. |
| 12 | Section 2 visual items confirmed | Confirmed in Section 2. |
| 13 | Tabitha coordination on launch Sunday | Confirmed in Section 12. |

Ready to continue building. The Next.js phase proceeds in parallel. Sign-off on the KPI framework and colour confirmation from Anna will close out the remaining open items.

Sameer Vitkar

Xceed Imagination

2 May 2026