ANNA LOU WELLNESS

Response to Build Update

From: Sameer / Xceed Imagination
To: Anna Lou Scaife
Date: 29 April 2026

# Overview

Anna, I have read the Build Update line by line and cross-referenced it against the FINAL sitemap, the Brand Guidelines, and the V8 homepage. Below is my response to every point, with clear status on what is done, what we build through code, what needs manual effort from your side or Tabitha, and what sits outside the current scope.

V8 homepage is live for review:

https://sameerxceed.github.io/anna-lou-wellness/design-preview/homepage-v8-final.html

# 1. Substack Tier Structure (Big Salad Model)

Understood and confirmed. The four-tier funnel is clear.

| Tier | What We Build | What Tabitha / Anna Does |
| --- | --- | --- |
| Free (monthly digest) | Substack sign-up embed placement across the site (homepage, article footers, section hubs, footer). Tabitha sends the snippet, we place it. | Tabitha sets up on Substack. Tabitha sends sign-up snippet to Sameer. |
| Plus GBP 7/month | Nothing to build on our site. This lives entirely on Substack. | Tabitha sets up on Substack. Anna writes content. |
| Reset Room GBP 25/month | Page at /community/membership with Stripe subscription checkout. Title "The Reset Room". Price shown on this page only, never on homepage. | Anna provides: Zoom link setup, workshop replay files, Signal Method workbook, founder reset audio, resource library content. |
| Higher tier products | Pricing on individual inner pages only (The Work > 1:1 Sessions, Experiences > Workshops). Never on homepage. | Anna confirms final pricing. |

# 2. Homepage V8 Changes (Magazine First)

All changes from the build update have been implemented in V8. Here is the point-by-point status:

## Working well (keep) — confirmed in V8:

| Item | Status |
| --- | --- |
| Magazine framing "Issue No. 01 / Summer 2026 / Inside this issue" | Done in V8. Note: will make issue number and season CMS-managed in the Next.js build so Anna can update without developer. |
| Editorial hero "Come back to yourself" with featured Reset Story | Done in V8. |
| Story grid of three Reset Stories | Done in V8. |
| Editorial sections: Life, Love and Relationships, Work and Money | Done in V8. |
| Reset Letters sign-up block | Done in V8. Updated to Big Salad model (free = monthly digest, Plus = everything weekly). |
| Anna Lou of London jewellery, story-led, no prices | Done in V8. Zero pricing on homepage confirmed. |
| Watch / Listen / Read media row | Done in V8. |
| Community section, soft and donation-first | Done in V8. |
| About, testimonials, press strip, certifications | Done in V8. |
| Mantra rotating strip placeholder | Done in V8. Each mantra will click through to /mantras page. |
| Footer line "You don't have to hold everything." | Done in V8. |

## Lifted off homepage — confirmed in V8:

| Item | What V7 Had | What V8 Has |
| --- | --- | --- |
| The Work programme stack | 8 programme cards with prices and durations | Single editorial paragraph + "Start with the free Nervous System Decoder" CTA + "Explore all the ways to work" text link. No pricing. |
| Experiences / Workshop pricing | 3 workshop cards with GBP 200 / GBP 15 visible | Single editorial paragraph + "Browse all experiences" CTA. No pricing. |
| Reset Room GBP 25 | Mentioned on homepage | Lifted completely. Price shown only on /community/membership. |
| Reset Letters tiers | Free = Sunday Cosmic Forecast. Paid GBP 7 shown. | Free = monthly digest. Plus = everything weekly. No GBP amount shown on homepage. |
| Emoji icons on Life / Love / Work cards | Used emojis | Typography only, colour-coded left borders. No emoji. |

Pricing check: zero GBP amounts anywhere on the V8 homepage. Verified.

# 3. Reset Letters vs Reset Stories

Understood. Two different products. Clear distinction:

|  | Reset Letters (Substack) | Reset Stories (Website Blog) |
| --- | --- | --- |
| URL | resetletters.substack.com | annalouwellness.com/reset-stories |
| Who runs it | Tabitha | Xceed builds, Anna writes/approves |
| Purpose | Email delivery + paid billing | Google search traffic + funnel into coaching/shop/membership |
| 12 free historical posts | Yes, free archive | Yes, public on website (canonical master) |
| 24 paid historical posts | Yes, GBP 7 paid only | NEVER on website (protects paywall) |
| Weekly paid content (Wed/Fri/monthly) | Yes, GBP 7 paid only | NEVER on website |
| Sunday Cosmic Forecast | FULL version (GBP 7 paid) | SUMMARY version only (300 words, free, SEO) |

## What we build:

Reset Stories hub at /reset-stories showing ONLY the 12 free historical posts. Code (we build).

CMS filtering to ensure 24 paid posts never appear on website. Code (we build).

Canonical tag on each of the 12 free posts pointing to the website version. Code (we build).

WHERE TO NEXT block on every website blog post linking into the funnel. Code (we build).

Sidebar/foot CTA on every post: "For the weekly Cosmic Forecast and full archive, Reset Letters Plus" with Substack link. Code (we build).

Tags matching the FINAL sitemap categories on all 12 posts. Code (we build).

## What Tabitha / Anna does:

Tabitha uploads 36 historical posts to Substack (12 free / 24 paid). Manual (Tabitha).

After launch, Sameer sends Tabitha the 12 URL slugs. Tabitha backfills the canonical URL field on each Substack post. Manual (Tabitha).

Anna writes ongoing content. Manual (Anna).

# 4. Cosmic Forecast Page (Option C)

Understood and confirmed. Two versions, separate CMS fields.

| Version | Where | Length | Content |
| --- | --- | --- | --- |
| FULL | Substack paid only | 600-900 words | Moon phase, energy theme, stone, FULL somatic practice, personal note, ritual prompts |
| SUMMARY | Website /cosmic-forecast (free, SEO) | 300 words | Moon phase, energy theme, stone, ONE sentence on somatic practice |

## What we build:

Page at /cosmic-forecast under Life > Rituals and Energy. Code (we build).

CMS content type with SEPARATE summary field (not a copy of full text). Code (we build).

CTA at foot of summary: "Want the full ritual, the full somatic practice, and the personal note from Anna? Reset Letters Plus, GBP 7 a month." with link to resetletters.substack.com/subscribe. Code (we build).

Linked from: homepage Reset Letters block, articles referencing moon phases/stones, footer. Code (we build).

Updates weekly. Anna pastes 300-word summary into CMS. No auto-import from Substack.

## What Anna does:

Anna writes the full Cosmic Forecast once per week. Manual (Anna).

Anna pastes a 300-word summary into the website CMS summary field. Manual (Anna).

Tabitha publishes the full version on Substack as paid. Manual (Tabitha).

# 5. Mantras Page

Page at /mantras under Life > Rituals and Energy. Code (we build).

Hosts embedded YouTube videos from "Come Back to Yourself" playlist. Code (we build).

Homepage rotating mantra strip clicks through to /mantras. Code (we build).

Anna provides: YouTube video links / playlist URL. Manual (Anna).

# 6. Items to Confirm

| Item | Status | Notes |
| --- | --- | --- |
| Colour-coded navigation | Done and working in V8 | All 9 nav items have permanent brand colours. Visible in the live V8 preview. |
| Reset Room page /community/membership | Will build in Next.js phase | Stripe GBP 25/month subscription. Price on this page only. |
| Reset Letters sign-up snippet | Ready to place | Tabitha sends snippet from Substack. We place on: homepage, every article foot, Reset Stories hub, Life hub, Love hub, Work hub, footer. Code (we place), snippet (Tabitha sends). |
| Cosmic Forecast page | Will build in Next.js phase | Separate CMS summary field per Option C. Under Life > Rituals and Energy. |
| Mantras page | Will build in Next.js phase | YouTube embeds. Under Life > Rituals and Energy. |
| Reset Stories archive (12 free only) | Will build in Next.js phase | CMS filtering ensures 24 paid posts never show. WHERE TO NEXT block + Plus CTA on every post. |
| Coaching prices on inner pages | Will build in Next.js phase | GBP 1,500 / GBP 3,000 / GBP 3,000 on The Work > 1:1 Sessions only. |
| Workshop prices on inner pages | Will build in Next.js phase | GBP 15 / GBP 200 on Experiences > Workshops only. |

# 7. FINAL Sitemap Build Checklist

| # | Check | Status |
| --- | --- | --- |
| 1 | Top nav matches 9 items in exact order | Yes. Confirmed in V8. |
| 2 | Dropdowns match FINAL sitemap table exactly | Yes. All 9 dropdowns with exact contents. Confirmed in V8. |
| 3 | Top level section pages render as editorial feeds | Will confirm in Next.js build. Not applicable to homepage HTML preview. |
| 4 | Coaching pages moved under The Work | Yes. Confirmed in V8. |
| 5 | Workshops moved under Experiences | Yes. Confirmed in V8. |
| 6 | Blog renamed to Reset Stories everywhere (URLs + metadata) | Yes in preview. Will confirm URLs in Next.js build. |
| 7 | Media no longer a top nav item, old links redirected | Yes, removed from nav. Redirects will be set in Next.js build. |
| 8 | Shop present but not visual centre of gravity | Yes. Confirmed in V8. |
| 9 | Header = typed wordmark ANNA LOU WELLNESS, no crown, no tagline | Yes. Confirmed in V8. |

# 8. Cross-Reference Check

| Source Document | Consistency | Notes |
| --- | --- | --- |
| ALW SITEMAP FINAL (27 Apr) | Consistent | All 9 nav items, dropdowns, hierarchy match. Build checklist 7/9 confirmed, 2 pending Next.js build. |
| ALW Brand Guidelines v1.0 | Consistent | Plum #6E3A5A confirmed. Typography: Jost (headings), EB Garamond (editorial), Inter (UI) in preview. Nobel/Proxima Nova in final Next.js build when font files provided by Anna. |
| Vol 1/2/3 blog content briefs | Consistent | Editorial tone maintained. No em-dashes. No victim language. Clinical terms in SEO/meta only. Signal Method with trademark. All body copy from client docs, no paraphrasing. |

# 9. Budget Reconciliation

No change in budget we will go as per the plan.  Once the home page html is final, we will start work inner pages and start coding.  We need to move fast on this now as the core is all set.

# 10. What I Need From You Next

## Confirm receipt:

Big Salad Substack model is clear (free monthly digest, all weekly content paid, 12 historical free / 24 historical paid). Confirmed.

Website blog (Reset Stories) only displays 12 free posts, not 24 paid. Confirmed. Will build CMS filtering.

Cosmic Forecast page with separate CMS summary field (Option C). Confirmed. Will build.

V8 homepage live with all changes. Confirmed. Link above.

Mantras page under Life > Rituals and Energy. Confirmed. Will build in Next.js phase.

Colour-coded navigation working. Confirmed. Visible in V8 preview.

FINAL sitemap build checklist. 7/9 confirmed. 2 pending Next.js build.

Budget reconciliation. Pending, will send within 3 working days.

## From Anna / Tabitha:

| # | Who | Action |
| --- | --- | --- |
| 1 | Tabitha | Send Substack sign-up snippet to Sameer for placement across the site. |
| 2 | Tabitha | Upload 36 historical posts to Substack (12 free / 24 paid). |
| 3 | Tabitha | After launch: backfill canonical URL on each of the 12 free Substack posts using slugs Sameer provides. |
| 4 | Anna | Send brand pack: logo files, hex codes, font files/licences. |
| 5 | Anna | Send product photography for homepage and shop. |
| 6 | Anna | Provide YouTube playlist URL for Mantras page embeds. |
| 7 | Anna | Write (or approve AI drafts of) the 12 free website blog posts. |
| 8 | Anna | Write first Cosmic Forecast summary (300 words) for launch. |
| 9 | Anna | Provide Stripe account credentials for Reset Room checkout. |
| 10 | Anna | Provide domain registrar access for DNS migration. |
| 11 | Anna | Review and approve /llms.txt before publish. |

# 11. A Note on SEO / AEO / GEO

We will build every technical foundation correctly: schema markup, structured data, sitemaps, AI crawler access, /llms.txt, server-rendered pages, Core Web Vitals optimisation, Open Graph tags, canonical URLs, and 301 redirects.

However, we cannot guarantee specific outcomes:

No guarantee of specific ranking positions in Google or any search engine.

No guarantee of traffic volumes or traffic recovery timelines.

No guarantee of AI citation frequency in ChatGPT, Perplexity, Gemini, or Claude.

No guarantee of conversion rates or revenue figures.

SEO/AEO/GEO is a long-term investment. The technical rebuild gives you the best possible foundation and significantly improves your visibility to both search engines and AI tools. However, results depend on ongoing content quality, backlink health, market competition, algorithm changes, and sustained effort beyond the initial build. We build the platform. What you do with it determines the outcome.

Xceed Imagination

29 April 2026