ANNA LOU WELLNESS

Website Rebuild Proposal

Beautifully Whole

annalouwellness.com

Prepared by: Xceed Imagination
Date: 17 April 2026
Version: 4.0

# Table of Contents

1. Executive Summary

2. Understanding the Vision

3. Site Structure & Navigation

4. Complete Feature List (96 features)

5. Technology Stack

6. 4-Week Delivery Plan

7. Design Direction

8. Investment Summary

9. What Is Explicitly Included

10. Next Steps

# 1. Executive Summary

This proposal outlines the complete rebuild of annalouwellness.com as an integrated, multi-format wellness platform where content, coaching, lifestyle, media, community, and commerce work together as one seamless commercial ecosystem.

The platform is designed for women who feel ready to step into a more aligned, elevated version of themselves. The experience will feel aspirational, intuitive, and immersive — drawing people in through editorial content, guiding transformation through coaching and workshops, and offering products as tangible extensions of that experience.

The design follows the Cup of Jo editorial model — magazine-first, story before product. Products are discovered through editorial content, not a shop menu. An AI-powered coaching assessment (Ask Anna) uses the Anthropic Claude API to deliver personalised recommendations in Anna’s voice.

Anna manages the entire site from her iPhone via a custom lightweight publisher — no laptop required. Two posts per week. Under 5 minutes each.

We will deliver the complete platform in a single 4-week build with clear weekly milestones.

# 2. Understanding the Vision

## The Client

Anna Lou is a somatic trauma-informed coach, ICF-accredited mentor, and founder of Anna Lou of London (jewellery brand sold at Harrods, Selfridges, Harvey Nichols, and internationally). She has consciously transitioned from luxury retail to coaching and healing work. The brand tagline — "Beautifully Whole" — reflects the core ethos: integration of body, mind, spirit and life.

## The Core Ecosystem

Content (blog/editorial + lifestyle) draws people in and builds connection

Coaching and programmes guide transformation with AI-powered assessment

Workshops deliver paid group learning (£200 full / £15 summary)

Media (YouTube + Podcast/Substack) extends reach and builds authority

Products discovered through editorial content via Shopify Buy Button

Community & membership creates recurring revenue and engagement

Dr Gemstone comedy hub builds relatability and social reach

## Primary Audience

UK-based female founders, entrepreneurs, and leaders (30s–40s). High-achieving women experiencing burnout, nervous system overload, or the gap between external success and internal wellbeing.

## Design Direction

Cup of Jo editorial model — magazine-first, story before product, no heavy hero banner

Editorial pages — warm, story-first, Georgia body text, generous white space

Coaching pages — immersive, conversion-led (chriscorsini.com approach)

Shop pages — editorial-first product discovery, NOT a standard product grid

Mobile-first — Anna manages everything from iPhone 14

## Brand Identity (per Brand Guidelines v1.0)

| Colour | Hex | Usage |
| --- | --- | --- |
| Brand Black | #231F20 | Primary text, headers |
| Red | #EE312F | Brand accent, CTAs, energy |
| Gold | #FAA21B | Warmth, highlights |
| Blue | #7BAFDD | Calm, trust, secondary accent |
| Pink | #F280AA | Softness, feminine energy |
| Green | #5DCAA5 | Growth, wellness, healing |
| Light Gold | #FFD07A | Luxury, warmth, value |

Typography:

| Font | Usage |
| --- | --- |
| Nobel Light/Regular | Titles, headings |
| Georgia | Editorial body text |
| Proxima Nova | Online UI: navigation, prices, CTAs |

# 3. Site Structure & Navigation

Primary Navigation:

Blog  |  Lifestyle  |  Workshops  |  Coaching  |  Media  |  Community  |  About

Shop is intentionally NOT in main navigation (Cup of Jo model). Products are discovered through editorial content, homepage features, and footer links.

Homepage (14 sections per wireframe v2):

Ad banner · Header/Nav · Editorial hero · From the Blog · Lifestyle preview · Coaching CTA (AEO block) · Workshops preview · Substack sign-up · Shop preview · Media hub · Community · Testimonials · Press & credentials · Footer

# 4. Complete Feature List (96 Features)

## 4.1 Homepage

| # | Feature | Description |
| --- | --- | --- |
| 1 | Editorial Hero | Full-width atmospheric image (Taggs Island, Anna). Reset Stories category tag. AEO-optimised standfirst |
| 2 | Mantra Carousel | Rotating daily mantras in Garamond italic on cream background |
| 3 | From the Blog | 3-column grid with category tabs (Reset Stories, Style & Design, Relationships, Houseboat Life, ESJ) |
| 4 | Lifestyle Preview | 4-column tile strip on mint: Spiritual Hygiene, Decluttering, Educational, ESJ |
| 5 | Coaching CTA | AEO block answering "what is somatic coaching" — primary featured snippet target. Quiz link. |
| 6 | Workshops Preview | 3 upcoming workshops with date/title/price badges (£200 Full, £15 Summary) |
| 7 | Substack Sign-up | Mid-feed embed on lavender. "Reset Letters" — Sun/Wed/Fri schedule |
| 8 | Shop Preview | Editorial jewellery picks on mint. 3 featured products with Product schema |
| 9 | Media Hub | 3 columns: YouTube / Podcast / Substack with latest content |
| 10 | Community | Returning Circle + retreat days. Local SEO: Twickenham, Hampton, Taggs Island |
| 11 | Testimonials | 3 client quotes with Review schema |
| 12 | Press & Credentials | As Seen In logos + certification badges (ICF, CPD, TRE) |
| 13 | Ad Banner | Toggleable sponsor strip |
| 14 | Footer | Full nav, Shop link, Substack signup, local address for SEO, LocalBusiness schema |

## 4.2 Blog — Reset Stories

| # | Feature | Description |
| --- | --- | --- |
| 15 | Blog Hub | Filterable editorial feed — Cup of Jo model |
| 16 | 12 Category Archives | Reset Stories, Style & Design, Houseboat Life, Relationships & Dating, Nervous System, Spiritual Hygiene, ESJ, Coaching, Workshops, Community, About Anna Lou, Cosmic Forecast |
| 17 | Search & Tag Filtering | Full-text search with tag-based filtering |
| 18 | 36+ Launch Posts | Blog Volumes 1-3 loaded at launch — full editorial content ready from day one |
| 19 | In-Feed Ads | Monetised ad slots within editorial feed |
| 20 | Substack Inline | Newsletter capture within blog feed |

## 4.3 Lifestyle

| # | Feature | Description |
| --- | --- | --- |
| 21 | Spiritual Hygiene | Daily practices, energy clearing, crystal guide (£15 paid) |
| 22 | Decluttering | Physical, digital, emotional declutter, reset guides (paid) |
| 23 | Educational | Nervous system 101, trauma, Signal Method™, deep-dives (£15) |
| 24 | Emotional Support Jewellery | Story-first editorial pieces, Friday ESJ drops, shop links inline |

## 4.4 Workshops

| # | Feature | Description |
| --- | --- | --- |
| 25 | Workshop Grid | Filterable, upcoming dates, £200 Full / £15 Summary pricing |
| 26 | Workshop Single Page | Story-led description, dual pricing, replay (members only) |
| 27 | Corporate Wellbeing | Topics, formats, testimonials, enquiry form |
| 28 | Speaking | Anna as speaker, keynotes, past events, booking |

## 4.5 Coaching

| # | Feature | Description |
| --- | --- | --- |
| 29 | Coaching Hub | Overview, quiz CTA, discovery call booking, testimonials |
| 30 | Trauma Release | TRE, Flash EMDR, Brainspotting, IFS, DA recovery — Book 1:1 |
| 31 | Dating Coaching | Post-divorce clarity, attachment patterns — Book session |
| 32 | Spiritual Coaching | Energy alignment, intuition, pendulum — Book session |
| 33 | Heart-Led Business | Founder reset, Signal Method™ — Book session |
| 34 | Health Coaching | Nervous system, breathwork, somatic — Book session |
| 35 | Programmes & Intensives | Signal (12 weeks), Signal & Build, One Day, Signal Collective |

## 4.6 Shop — Shopify Buy Button

E-commerce via Shopify Buy Button. Shopify Starter (~£5/month) handles payments/inventory. Customer never leaves annalouwellness.com.

| # | Feature | Description |
| --- | --- | --- |
| 36 | Shop Landing | Editorial masonry grid. Categories: ESJ, Crystal Jewellery, Crystal Sets, Palo Santo. No prices on cards — revealed on product page |
| 37 | Product Pages | Editorial opener → story → stone meaning → Shopify Buy Button → related posts |
| 38 | Shopify Checkout | Embedded Add to Bag + slide-in cart. Never leaves site |
| 39 | 40+ Products | 8 signature pieces + 34+ crystal jewellery migrated from WooCommerce |
| 40 | Digital Downloads | Guides, programmes via Shopify digital delivery |
| 41 | Wholesale / Faire | Enquiry page with Faire link |

## 4.7 Media

| # | Feature | Description |
| --- | --- | --- |
| 42 | YouTube Hub | The Reset with Anna — video feed, playlists, subscribe CTA |
| 43 | Podcast Hub | Episode list, show notes, transcripts |
| 44 | Substack Integration | Free + paid tiers. Sign-up across site. Sun/Wed/Fri schedule |

## 4.8 Community

| # | Feature | Description |
| --- | --- | --- |
| 45 | Community Hub | Free vs paid tiers, join, member login |
| 46 | Returning Circle | Weekly live circle (donation-based), replays, RSVP |
| 47 | Resource Library | Free guides + paid resources (£25/month Reset Room, £7/month Substack) |
| 48 | Events Board | Retreats, live dates, guest experts, member-only events |
| 49 | Member Space | Discussion, group calls (basic version at launch) |

## 4.9 Dr Gemstone Comedy Hub

| # | Feature | Description |
| --- | --- | --- |
| 50 | Dr Gemstone Page | Comedy reel hub — Anna's irreverent wellness character |
| 51 | Instagram Embeds | Auto-embedded reels from pasted URLs. Auto-numbered |
| 52 | Mobile Admin | Paste link → tap Add. Under 30 seconds on iPhone |

## 4.10 Ask Anna — AI Coaching Assessment

| # | Feature | Description |
| --- | --- | --- |
| 53 | Assessment Page | 4 questions → personalised AI recommendation in Anna's voice |
| 54 | Claude API | Anthropic Claude Sonnet powers the AI. Backend proxy for security |
| 55 | Follow-up Chat | Unlimited follow-up questions after recommendation |
| 56 | CTAs | Book a free call (Calendly) + Browse all coaching |

## 4.11 Anna's Publisher — Mobile Admin

Custom lightweight mobile-first interface at /publish. Designed for iPhone Safari. Anna's daily tool.

| # | Feature | Description |
| --- | --- | --- |
| 57 | Blog Publisher | Title, Category (5 dropdown), Photo (camera roll), Body, Shop link, CTA. Under 5 minutes |
| 58 | Dr Gemstone Publisher | Paste Instagram URL + tap Add. Under 30 seconds |
| 59 | Workshop Manager | Add/edit: title, date, time, location, price, booking link |
| 60 | Product Quick Edit | Update price (one tap), toggle Sold Out (one switch) |
| 61 | iPhone Optimised | 44px tap targets, camera roll upload, iOS keyboard safe, 15px min text |
| 62 | Full Strapi Admin | Complete admin at /admin for desktop/advanced operations |

## 4.12 About & Utility

| # | Feature | Description |
| --- | --- | --- |
| 63 | Anna's Story | Full editorial narrative — Portobello Road to Harrods to healing |
| 64 | Press & Credentials | Media features, ICF/CPD/TRE badges, press kit |
| 65 | Contact | Enquiry routing: coaching, shop, press, collaboration, general |
| 66 | FAQ | Coaching, jewellery, retreats, Reset Room, Returning Circle |
| 67 | Privacy / Cookies | GDPR-compliant |
| 68 | 404 Page | On-brand not-found page |

## 4.13 Cross-Cutting Features

| # | Feature | Description |
| --- | --- | --- |
| 69 | Mobile-First | Full optimisation for all journeys |
| 70 | Sticky Header | Scroll behaviour, 7-item nav |
| 71 | Footer | Shop link, Substack signup, local SEO address |
| 72 | SEO + AEO | 8 schema types, auto-meta, featured snippet targets |
| 73 | Google Analytics | Full integration |
| 74 | Image Optimisation | Auto-crop/resize on upload. WebP, lazy loading |
| 75 | Animations | Page transitions, scroll reveal |
| 76 | Calendly | Discovery call booking on coaching pages |
| 77 | Shopify Buy Button | Embedded checkout on all product pages |
| 78 | Email (Resend) | Transactional, lead magnets, notifications |
| 79 | Auto-SEO | Meta titles/descriptions generated from headings + first paragraph |
| 80 | Auto-Newsletter | New blog post → Substack draft. Anna taps Send |

# 5. Technology Stack

| Layer | Technology | Why |
| --- | --- | --- |
| Frontend | Next.js 15 (React) | SEO-optimised, server-side rendering, fast |
| CMS | Strapi 5 (Headless) | Content management — Anna manages independently |
| Mobile Admin | Anna's Publisher | iPhone-first publishing — blog, reels, workshops |
| Styling | Tailwind CSS | Brand palette, responsive design |
| Database | PostgreSQL | Production-grade, scalable |
| E-Commerce | Shopify Buy Button | Embedded checkout. Shopify Starter handles payments |
| AI | Anthropic Claude API | Ask Anna AI coaching assessment |
| Hosting | Vercel + Railway | Auto-deploy, CDN, low cost |
| Email | Resend | Transactional emails, lead magnets |

# 6. 4-Week Delivery Plan

## Week 1 — Foundation & Architecture

Sitemap finalisation per wireframe v2 + Complete Copy Brief

Strapi CMS setup with all content types + deployment pipeline

Brand identity: colour palette, logo, crown patterns, typography (Nobel + Georgia + Proxima Nova)

Anna's Publisher — lightweight mobile admin (blog, reels, workshops)

Responsive design framework (mobile-first, iPhone 14 target)

## Week 2 — Editorial, Coaching & Core Pages

Homepage build (14 sections per wireframe v2)

Blog hub + 12 category archives + load 36+ posts from Volumes 1-3

Lifestyle section (4 sub-categories)

Coaching hub + 5 category pages (immersive conversion-led)

Ask Anna AI Assessment (Claude API + backend proxy)

Programmes & Intensives

About (Anna's Story, Press, Contact, FAQ)

## Week 3 — Commerce, Media, Community

Shop with Shopify Buy Button (editorial pages in Strapi + Shopify embeds)

Shopify account setup, 40+ products migrated, Buy Buttons generated

Workshops (grid, single pages, £200/£15, corporate, speaking)

Dr Gemstone Comedy Hub (reel embeds + mobile admin)

Media: YouTube + Podcast/Substack hubs

Community: Returning Circle, Resource Library, Events Board, Member Space

Calendly, email, lead magnets, advertising placements

## Week 4 — Testing & Launch

iPhone 14 testing — all admin functions on real device

Cross-device and cross-browser testing

SEO + AEO infrastructure (8 schema types, auto-meta)

Performance optimisation (homepage < 3s on 4G)

Auto-newsletter setup (Strapi → Substack draft)

Content upload support + CMS training

User manual (includes Anna's Publisher guide)

Go live at annalouwellness.com

# 7. Design Direction

Cup of Jo editorial model. Magazine-first. Story before product. No heavy hero banner — straight into the feed.

Editorial pages — Cup of Jo-inspired feed, Georgia body text, generous white space, pull quotes

Coaching pages — Immersive, conversion-led (chriscorsini.com approach)

Shop pages — Editorial-first masonry grid, Shopify Buy Button embedded

Community pages — Warm, inviting, participation-driven

Dr Gemstone — Fun, irreverent, Instagram reel grid

Ask Anna AI — Warm tappable cards, conversational chat interface

Brand colours applied per section for visual wayfinding. Typography: Nobel (headings), Georgia (editorial body), Proxima Nova (UI). Warm Cream (#F5F3EF) foundation throughout.

# 8. Investment Summary

| Total Investment | GBP 1,100 |
| --- | --- |
| Delivery | Single delivery — 4 weeks |
| Payment Term 1 | 50% advance (GBP 550) — on kick-off |
| Payment Term 2 | 50% on delivery (GBP 550) — on deployment + manual handover |

## Dependencies

Content provided ✓ (Complete Copy Brief, Blog Volumes 1-3, Shop Brief received)

Brand assets: logo files, fonts (Nobel, Georgia, Proxima Nova), crown patterns

Shopify Starter account (Sameer handles setup, Anna provides payment method)

Anthropic API key for Ask Anna AI (client creates account)

Domain access, email credentials

Anna's daily mantras for homepage carousel

15 days post-launch support for bugs/changes

If not closed in agreed timeframe due to client delays, GBP 300/month charged

## Ongoing Costs (Borne by Client)

| Service | Monthly Cost |
| --- | --- |
| Vercel (hosting) | Free / ~£0 |
| Railway (CMS + DB) | ~£5–10 |
| Shopify Starter (shop) | ~£5 |
| Anthropic API (Ask Anna AI) | ~£1–5 (usage-based) |
| Resend (email) | Free up to 3k/month |
| Domain | ~£15/year |
| Total estimated | ~£10–20/month |

# 9. What Is Explicitly Included

Everything in Section 4 (Features 1–80) is included in the GBP 1,100 investment:

Full website build per sitemap, wireframe v2, and Complete Copy Brief

Brand identity per Brand Guidelines v1.0

Blog hub (Cup of Jo model) with 12 categories + 36+ posts loaded at launch

Lifestyle section (4 sub-categories with paid content)

5 coaching category pages + programmes

Ask Anna AI Assessment — Claude API coaching recommendation + follow-up chat

Workshop system (£200/£15 pricing)

Shop via Shopify Buy Button — 40+ products, embedded checkout

Dr Gemstone Comedy Hub — Instagram reel embeds + mobile admin

Media hub: YouTube + Podcast/Substack

Community: Returning Circle, Resource Library, Events Board, Member Space

Lead magnets, funnels, advertising placements

Anna's Publisher — lightweight iPhone admin (blog < 5 min, reel < 30 sec)

Full Strapi admin for desktop/advanced operations

SEO + AEO (8 schema types, auto-meta, featured snippets)

Auto-newsletter (Strapi → Substack draft)

iPhone 14 pre-launch testing on real device

User manual + CMS training

15 days post-launch support

## How Delays Are Handled

Client-side: Timeline extends. GBP 300/month if not closed due to client delays.

Developer-side: We commit to 4 weeks. Weekly milestones for transparency.

# 10. Next Steps

Review and approve this proposal

Advance payment of GBP 550 to confirm kick-off

Kick-off call — align on design direction and Week 1 priorities

Brand assets — logo files, fonts, crown patterns

Product photography — natural light, warm tones, iPhone welcome

Account setup — Shopify Starter, Anthropic API, domain access

Anna's daily mantras for homepage carousel

Development begins — Week 1 starts immediately

Prepared by Xceed Imagination

Beautifully Whole.