ANNA LOU WELLNESS

Website Rebuild Proposal

────────────────────────────────────────────────────────────

annalouwellness.com

Prepared by: Xceed Imagination

Date: 31 March 2026

Version: 1.0

# Table of Contents

1. Executive Summary

2. Understanding the Brief

3. Complete Feature List

4. Technology Stack & Code Reuse

5. Three-Phase Development Plan

6. Design Direction

7. Investment Summary

8. Why This Approach

9. Next Steps

# 1. Executive Summary

This proposal outlines the complete rebuild of annalouwellness.com as a story-led, editorial wellness platform built around the Reset Stories brand positioning. The site will serve as the coaching, healing, and transformation hub for Anna Lou Wellness — distinct from annalouoflondon.com (the jewellery brand), yet cross-linked as a coherent brand ecosystem.

The design will be magazine-like with a rustic/retro editorial aesthetic — warm, textured, emotionally resonant — inspired by the clarity of thejamiesea.com but differentiated through the Reset Stories narrative engine and a curated symbolic shop.

We propose a three-phase development approach, leveraging our proven reactjs + Strapi technology stack to deliver a fast, scalable, and content-editor-friendly platform.

────────────────────────────────────────────────────────────

# 2. Understanding the Brief

## The Client

Anna Lou is a somatic trauma-informed coach, ICF-accredited mentor, and founder of Anna Lou of London (jewellery brand sold at Harrods, Selfridges, Harvey Nichols, and internationally). She has consciously transitioned from luxury retail to coaching and healing work — and that transformation journey is the brand story.

## The Core Positioning: Reset Stories

The new site leads with stories, not services. Every element — from the homepage hero to the shop — is anchored in the concept of personal transformation ("resets"). The jewellery and symbolic pieces on this site are not fashion products — they are physical anchors for transformation moments.

## Primary Audience

UK-based female founders, entrepreneurs, and leaders (30s–40s). High-achieving women experiencing burnout, nervous system overload, or the gap between external success and internal wellbeing. Spiritually curious, self-aware, ready to invest. Core geography: London and surrounding areas, with global reach via online programmes and memberships.

## Design Direction

Magazine-like editorial feel — reads like a person, not a menu

Rustic/retro aesthetic — warm, textured, film-grain photography feel

Inspired by thejamiesea.com's minimal navigation, moody visuals, and emotional-first approach

Brand palette: Deep Purple, Gold, Lavender, Blush — applied with warmth and intentionality

Typography: Serif-forward (editorial authority with warmth), clean sans-serif for UI elements

## Brand Palette

| Colour | Hex | Usage |
| --- | --- | --- |
| Deep Purple | #1E1040 | Headers, accents, depth |
| Mid Purple | #4A2D8A | Interactive elements, links |
| Gold | #C9A84C | CTAs, highlights, luxury feel |
| Lavender | #C8B8E8 | Backgrounds, soft sections |
| Blush | #F4EEF9 | Page backgrounds, cards |
| Light Gold | #FAF3E0 | Alternate backgrounds, warmth |

# 3. Complete Feature List

## 3.1 Site Structure & Navigation

| # | Feature | Description |
| --- | --- | --- |
| 1 | Minimal Top Navigation | Maximum 6 items: Home, Work With Me, Shop, Events, About, Community. No deep nesting. |
| 2 | Mobile-First Responsive | Full mobile optimisation for booking and shopping journeys |
| 3 | Sticky/Animated Header | Elegant header with scroll behaviour |
| 4 | Footer with Signature Offers | Clear links to key services, social icons, newsletter signup, cross-link to annalouoflondon.com |

## 3.2 Homepage

| # | Feature | Description |
| --- | --- | --- |
| 5 | Hero Section | Single powerful headline + atmospheric video/image background with moody overlay. "Reset Stories" positioning immediately felt. |
| 6 | Three Visitor Pathways | Clear CTAs: Work With Me, Shop, Events — immediate clarity for any visitor |
| 7 | Reset Stories Intro | Story-led introduction section — transformation narrative, not a sales pitch |
| 8 | Testimonials / Social Proof | Real client testimonials with name, context, and genuine quotes |
| 9 | Press & Credentials Strip | ICF, CPD, TRE certifications + media logos (Harrods, Selfridges, Harvey Nichols, Disney, etc.) |
| 10 | Curated Instagram | Handpicked 3–4 posts chosen for emotional resonance (not auto-feed) |
| 11 | Newsletter / Lead Magnet CTA | Email capture tied to free resources (nervous system recalibration download) |

## 3.3 Work With Me (Services)

| # | Feature | Description |
| --- | --- | --- |
| 12 | Consolidated Services Page | One clean page with 4 categories, no duplication |
| 13 | Healing & Somatics | TRE, breathwork, Flash EMDR, Brainspotting, nervous system regulation |
| 14 | Coaching & Mentorship | 1:1 sessions, intensive days, 12-week programmes |
| 15 | Corporate & Retreats | Corporate Wellness Retreat (half/full day) + Monthly Wellbeing Retainer — two distinct offerings with separate enquiry flows |
| 16 | Gatherings & Events | The Returning Circle, crystal parties, houseboat retreat days |
| 17 | Pricing Display | Visible where appropriate, or clear enquiry CTA |
| 18 | Calendly Integration | Call booking (primary CTA site-wide) |
| 19 | Stripe Checkout | Seamless on-brand payment for paid programmes and services |

## 3.4 Shop (Curated Symbolic Pieces)

| # | Feature | Description |
| --- | --- | --- |
| 20 | Shop Landing Page | Beautiful, elevated product browsing — not an afterthought |
| 21 | Category Navigation | Clean categories: Crystals, Crystal Jewellery, Sage & Palo Santo, Gifts |
| 22 | Product Detail Pages | Story-connected product pages — each item earns its place through its narrative meaning |
| 23 | Digital Products | Purchasable programmes and digital products alongside physical items |
| 24 | Cart & Checkout | Seamless cart with Stripe-integrated payment |
| 25 | Stock Management | Real-time inventory via CMS |
| 26 | Cross-Link to annalouoflondon.com | Clear pathway for visitors wanting the full jewellery range |

## 3.5 Events

| # | Feature | Description |
| --- | --- | --- |
| 27 | Events Page | Clean, scannable layout: date, brief description, ticket link |
| 28 | Event Categories | Workshops, Returning Circle gatherings, crystal parties, houseboat retreats |
| 29 | Ticket Integration | External ticket links (Eventbrite, etc.) or direct Stripe purchase |
| 30 | Past Events Archive | Gallery/archive of past events for social proof |

## 3.6 About

| # | Feature | Description |
| --- | --- | --- |
| 31 | Story-Led About Page | Full editorial narrative: Anna Lou of London journey → Portobello Market to Harrods → conscious reset → coaching & healing |
| 32 | Credentials & Press | ICF, CPD, TRE certifications, podcast appearances, media features |
| 33 | Zen Hustler Philosophy | Woven into the About narrative as a framing device |
| 34 | Professional Photography | Editorial, emotionally resonant imagery (not standard headshots) |

## 3.7 Community (Key Differentiator)

| # | Feature | Description |
| --- | --- | --- |
| 35 | Community Hub | Central page for free resources, membership, and user-generated content |
| 36 | Crystal Clear Collective | Membership signup with 14-day free trial (recurring revenue) |
| 37 | Free Lead Magnets | Nervous system recalibration download + narcissistic abuse ebook — consolidated in one place |
| 38 | User Experience Sharing | Members can share their personal reset stories / transformation experiences |
| 39 | Commenting System | Other users can comment on and engage with shared stories |
| 40 | Community Moderation | Admin tools for approving/moderating user posts and comments |
| 41 | User Profiles | Basic profiles for community members (avatar, bio, join date) |

## 3.8 Blog / Reset Stories Content

| # | Feature | Description |
| --- | --- | --- |
| 42 | Blog / Stories Section | Home for Reset Stories content — client stories (anonymised), Anna's journey, transformation narratives |
| 43 | Blog Categories / Tags | Organised by theme (healing, business, crystals, personal growth) |
| 44 | SEO-Optimised Posts | Rich meta tags, Open Graph, structured data for every post |
| 45 | Related Content | Stories connected to relevant services and shop items |

## 3.9 Podcast

| # | Feature | Description |
| --- | --- | --- |
| 46 | Podcast Page | Dedicated page with episode listings (similar to Jamie Sea's "The Jamie Sea Show") |
| 47 | Episode Player | Embedded audio player for each episode |
| 48 | Episode Details | Show notes, guest info, timestamps, related links |
| 49 | Subscribe Links | Apple Podcasts, Spotify, etc. |

## 3.10 Contact

| # | Feature | Description |
| --- | --- | --- |
| 50 | Contact Page | Clean form, email, phone, social links |
| 51 | Enquiry Routing | Different enquiry types (general, corporate, press) |
| 52 | Map / Location | Twickenham area reference for in-person sessions |

## 3.11 Cross-Cutting Features

| # | Feature | Description |
| --- | --- | --- |
| 53 | SEO Infrastructure | Sitemap, robots.txt, structured data, Open Graph for all pages |
| 54 | Cookie Consent (GDPR) | Cookie banner with consent management |
| 55 | Analytics | Google Analytics integration |
| 56 | Email Integration | Resend or similar for transactional emails (order confirmations, community notifications) |
| 57 | Image Optimisation | Automatic image processing with Sharp (WebP, lazy loading) |
| 58 | Page Transitions | Smooth View Transitions API for editorial feel |
| 59 | Scroll Animations | Subtle fade-up, reveal-on-scroll for magazine-like reading experience |
| 60 | Lightbox Galleries | Fullscreen image viewer with keyboard navigation |
| 61 | Brand Ecosystem Links | Coherent cross-linking between annalouwellness.com and annalouoflondon.com |
| 62 | 404 Page | On-brand not-found page |
| 63 | Privacy Policy & Terms | GDPR-compliant legal pages |

*Please note, all the content for SEO and other pages needs to be uploaded by user.  The developer will make a provision to upload the content.

# 4. Technology Stack:

| Layer | Technology | Why |
| --- | --- | --- |
| Frontend | Next.js 15 | Static generation for speed + React for interactivity (cart, checkout, community) |
| CMS | Strapi 5 (Headless) | Content editor-friendly, REST API, media management |
| Styling | Tailwind CSS | Rapid theming with custom palette, responsive design |
| Database | PostgreSQL (prod) | Proven, scalable, cost-effective |
| Payments | Stripe | Checkout for services, shop, and events |
| Hosting | Vercel/Railway | Auto-deploy, CDN, low cost (~£6/month) |
| Email | Resend | Transactional emails, community notifications |

# 5. Three-Phase Development Plan

## PHASE 1 — Foundation & Core Site

Timeline: 4–5 weeks

Goal: Launch a complete, polished website with all essential pages and the shop

### Design & Theming

Brand palette implementation (Deep Purple, Gold, Lavender, Blush, Light Gold)

Typography system (serif-forward editorial feel matched to Anna Lou's brand)

Rustic/retro magazine aesthetic: textured backgrounds, film-grain overlays, warm tones

Responsive design system (mobile-first)

Page transition animations + scroll reveal effects

### Pages & Features

Homepage —

Story-led hero (video/image + powerful headline), three visitor pathways, testimonials section, press/credentials strip, curated Instagram section, newsletter CTA

Work With Me —

Consolidated services page with 4 categories, Calendly embed for discovery calls, enquiry forms for corporate

Shop —

Product listing with category filtering, product detail pages, story-connected product descriptions

Cart & Checkout —

Full cart system with Stripe-integrated payment

Events —

Scannable event listings with dates and ticket links

About —

Story-led editorial page (Anna Lou of London → coaching journey), credentials, Zen Hustler philosophy

Contact —

Clean form with enquiry routing

Privacy Policy, Terms, 404 Page

### Infrastructure

Strapi CMS setup with all content types (Homepage, Services, Products, Categories, Events, About, Contact, Site Settings, Testimonials, Press, Orders)

Strapi admin panel (white-labelled for Anna Lou Wellness)

Deployment pipeline (Vercel + Railway) with webhook auto-deploy

SEO infrastructure (sitemap, robots.txt, structured data)

Cookie consent banner + Google Analytics

Stripe webhook for order confirmation

Email setup (order confirmations via Resend)

### Phase 1 Deliverables

Fully functional website at annalouwellness.com

CMS admin panel with user manual

Shop with Stripe payments

All core pages live and editable via CMS

Mobile-optimised across all breakpoints

SEO-ready with analytics integration

────────────────────────────────────────────────────────────

## PHASE 2 — Content Engine

Timeline: 2–3 weeks

Goal: Build the Reset Stories content ecosystem that drives traffic and conversion

### Blog / Reset Stories

Blog content type in Strapi (title, body, featured image, category, tags, author, SEO fields, related services, related products)

Blog listing page with category/tag filtering

Individual blog post pages with rich editorial typography layout

Related content suggestions (other stories, connected services, symbolic shop items)

Social sharing buttons + RSS feed

### Podcast

Podcast content type in Strapi (episode title, description, audio embed URL, guest info, show notes)

Podcast landing page with episode grid

Individual episode pages with embedded audio player

Subscribe links (Apple Podcasts, Spotify, etc.)

### Lead Magnets & Email

Lead magnet content type in Strapi (title, description, download file)

Download delivery flow (email capture → file delivery via Resend)

Nervous system recalibration guide + Narcissistic abuse ebook

Newsletter signup integration

### Cross-Site Linking

Smart contextual banners linking to annalouoflondon.com

"Explore the full collection" CTAs on shop pages

Shared footer branding between both sites

### Phase 2 Deliverables

Blog system live with initial Reset Stories content

Podcast page with episode management via CMS

Lead magnets downloadable via email capture

Content calendar ready — Anna can publish stories, episodes, and resources independently

Cross-linking ecosystem between both Anna Lou sites

────────────────────────────────────────────────────────────

## PHASE 3 — Community & Membership

Timeline: 3–4 weeks

Goal: Launch the community platform and Crystal Clear Collective membership

### User Accounts & Authentication

User registration and login (email/password)

User profiles (avatar, display name, bio, join date)

Password reset flow + email verification

Optional: OAuth (Google sign-in) for convenience

### Community Hub

"Share Your Reset Story" — authenticated users can submit their transformation experiences (title, story text, optional image)

Commenting system — users can comment on shared stories and blog posts

Likes/Hearts — simple engagement mechanic on stories

Moderation dashboard in Strapi — approve/reject user stories, flag/remove comments

Community guidelines page

Notification system — email alerts for comments on your story, new community stories

### Crystal Clear Collective Membership

Membership tier management in Strapi (name, description, price, benefits)

14-day free trial flow

Stripe subscription integration (recurring billing)

Members-only content gating (exclusive stories, resources, events)

Member dashboard — subscription status, billing history, exclusive content access

Cancellation/pause flow

### Phase 3 Deliverables

Full community platform with user registration, story sharing, and commenting

Crystal Clear Collective membership with Stripe recurring billing

Moderation tools for Anna in the CMS

Member-only content areas

Notification system for community engagement

# 6. Design Direction

## Magazine / Editorial Aesthetic

The site should feel like opening a beautifully designed wellness magazine — each page a curated spread, not a web application. Key design principles:

Full-bleed imagery with moody, film-grain overlays

Generous white space — let content breathe

Pull quotes and large display typography between sections

Story-first layouts — text and images interwoven editorially

Textured backgrounds — subtle paper/linen textures for rustic warmth

Muted, warm colour overlays on photography

Handwritten or vintage-style accent fonts for headings/callouts

Rounded, inviting CTAs — not sharp corporate buttons

## Rustic / Retro Elements

Subtle grain/noise texture overlays on images and backgrounds

Warm, slightly desaturated photography treatment

Vintage-inspired decorative dividers between sections

Earthy, layered backgrounds (cream, parchment, soft gold)

Serif-dominant typography conveying editorial authority with warmth

## Reference Points

thejamiesea.com —

Navigation simplicity, emotional-first design, moody imagery, atmospheric video backgrounds

kinfolk.com —

Magazine editorial layout, typography-forward, generous breathing room

goop.com —

Wellness brand with integrated editorial content + commerce

# 7. Investment Summary

## Development Timeline

| Phase | Scope | Timeline 1 | Timeline 2 |
| --- | --- | --- | --- |
| Phase 1 | Foundation & Core Site (all pages, shop, payments) | One month development and delivery | Two months development and delivery |
| Phase 2 | Content Engine (blog, podcast, lead magnets, cross-linking) |  |  |
| Phase 3 | Community & Membership (user accounts, story sharing, commenting, Crystal Clear Collective) |  |  |
| Cost (GBP) | Complete platform delivery | 1, 500 | 1, 600 |

## Payment terms

- Advance: 50% of total depending on the time lines decided

- After delivery and deployment and delivery of user manual: 50%

## Development dependencies

- We assume and want all the content, images, payment, domain, and necessary email ID ready as we start building the pages.

- Need a clear signoff for the phase with proper testing and use of backend from the user

- 15 days support for any bugs/changes after the final delivery will be provided

- A detail user manual will be given for content update with all the necessary information

- If we do not get final closure in the time frame agreed and there is a delay from customer side, a GBP 300 per month will be charged extra

## Ongoing Costs bore by client directly through the credit card

| Service | Monthly Cost |
| --- | --- |
| Vercel (frontend hosting) | Free tier / ~£0 |
| Railway (CMS + database) | ~£5–10 |
| Stripe | 1.4% + 20p per transaction |
| Resend (email) | Free tier up to 3k emails/month |
| Domain (annual) | ~£15/year |
| Total estimated | ~£5–10/month |

# 8. Why This Approach

## Why react + Strapi (vs WordPress / Showit)

The project brief mentions a discussion about WordPress vs Showit. We recommend Astro + Strapi for the following reasons:

| Criteria | WordPress / Showit | Astro + Strapi (Our Approach) |
| --- | --- | --- |
| Performance | Plugin-heavy, slower page loads | ISR + CDN — near-instant loads with real-time updates |
| Security | Constant plugin vulnerabilities | No server-side attack surface, headless API only |
| Editorial Feel | Template-constrained | Fully custom layouts |
| Shop | WooCommerce (good but heavy) | Lightweight custom shop + Stripe |
| Community | Plugin-dependent (BuddyPress) | Custom-built, exactly what's needed |
| CMS Experience | WordPress admin (complex) | Clean Strapi admin (simple for editors) |
| Hosting Cost | £20–50+/month | ~£5–10/month |
| Interactivity | jQuery/plugin conflicts | React components — smooth transitions, real-time cart |
| Scalability | Server-dependent | Vercel edge network, globally fast |
| SEO | Plugin-dependent (Yoast) | Built-in SSR/SSG, automatic metadata, sitemaps |

## Why Three Phases

Phase 1 gets Anna live fast —

A complete, polished site replacing the current one within 4–5 weeks

Phase 2 builds the content engine —

The Reset Stories narrative needs a blog and podcast to come alive; lead magnets start capturing emails

Phase 3 is the growth play —

Community and membership create recurring revenue and sticky engagement, justified once the foundation is proven

# 9. Next Steps

1. Review this proposal and confirm scope/priorities

2. Schedule kick-off call to align on design direction and content needs

3. Photography brief — we will provide exact image specifications and quantities per section for the photographer

4. Content gathering — testimonials, press logos, About page narrative, initial blog content

5. Confirm podcast name with Amina before build

6. Phase 1 development begins

────────────────────────────────────────────────────────────

Prepared by Xceed Imagination

Building on a proven technology foundation to deliver a world-class wellness platform.