Anna Lou Wellness

Answers to your 10 June notes

From Sameer  ·  v2 updated 10 June 2026

I've gone through every line of your notes. Some of these were already shipped a day or two ago and you might be testing on an older deploy — refresh your browser hard (Ctrl+Shift+R or pull down twice on iPhone) to see the latest. Others are genuinely open and I've grouped them by what I'll do this week.

This document follows the order of your notes. Each section quotes you and then explains what's happening.

1. Homepage — Cup of Jo magazine layout

“Homepage needs to look like Cup of Jo almost exactly! So it's clear it is a magazine. Ours has very tiny text on mobile so you can barely read it.”

“So can you make sure it only Image, category, preview text, add Read More… so people click read more to read the full article”

“Should show a blog post from 6 different categories. The featured one at the top left for each category. Home page text to go elsewhere as it's too much text.”

Status

Partially done. I rebuilt the homepage on 8 Jun to use Cup-of-Jo style cards on mobile — bigger images, bigger text, less clutter (commit reference: e6f71cd). If you're still seeing tiny text, you may be on an older cached version. Hard-refresh and tell me if it's still small.

What I am NOT yet doing is the 6-category magazine grid you describe — 'one featured top-left per category × 6 categories' — that's a separate layout job I will do this week. ~2 hours of build.

What I'll change

Strip the long body copy off the homepage (move to a Mission / About page).

Build 6 distinct category bands. Each shows: one featured article (large, top-left) + 3 smaller cards from that category.

Card structure: image, category label, headline, preview text, Read More.

Pure CMS — you'll be able to swap which categories appear via Strapi.

2. Events page — Returning Circle (2 locations weekly)

“I need to show both locations as I do 2 each week at 2 different locations so can I have space for 2 events? And then add more?”

Status

Already shipped on 8 June (commit reference: e6f71cd). The Returning Circle now supports unlimited recurring sessions — you can add as many as you like. They appear in date order with location + time per session.

How to use it

Strapi → Generic Page → Returning Circle.

Scroll to the 'Sessions' repeatable field (or similar — labelled in plain English).

Click 'Add a session' for each location/time slot. Add as many as you need.

Each session has its own location, date, and time.

Save → live in 1-2 seconds.

If you can't find the field:  Tell me and send a screenshot — it might be hidden in a collapsed section. I can move it to the top if it's buried.

3. Preview while editing

“Can you add a preview so I can see whilst I'm designing it so I know the correct layout and colours and fonts show up on the design?”

“On the align and Amplify event page. You can't see any preview of the sales page — it jumps to the homepage.”

Status

There are now TWO ways to preview, both shipped on 9 June:

Green 'View live page →' button in the right sidebar of every edit screen. Opens the real published page in a new tab.

Strapi's built-in Preview tab (icon at the top of the edit screen).

The 'jumps to homepage' bug was a real issue — fixed on 9 Jun (commit b941b39). The preview function was missing the URL mapping for ~20 content types, so it fell through to /. Should be working now. Try the Align & Amplify page again with a hard refresh — if it still goes to homepage, screenshot the URL and send me.

What 'View live' shows vs what Preview shows

View live page → published version. What real visitors see.

Preview tab → DRAFT version. What it will look like after you publish.

Use Preview when you're working on a draft and don't want it live yet. Use View Live to check what's already published.

4. Align & Amplify — sales page + upsells

“This events page shouldn't have an add to cart or book a call to find out more but instead it just ends and they have to go to a separate product page which is long winded and unnecessary.”

“On the Align and Amplify product page I see the page preview after you click save however there is no proper sales page with the sales content.”

“May I suggest… Instead of you may also like — And add other services”

Status

These are real, valid concerns. Not yet fixed — this is on this week's list.

What I'll do

MERGE the event page with the sales content. One Align & Amplify page that has hero + dates + 'what's included' + price + Book Now button, all on one URL. No second product page redirect.

REPLACE the 'You may also like' product upsell with a SERVICES upsell on event/coaching pages. Products only see product upsells (relevant for jewellery); services see service upsells (relevant for coaching).

For now (until I ship the fix)

If you want Align & Amplify visible immediately: paste your existing sales copy into the event page's main 'description' or 'intro' field. It'll render below the hero. Not pretty but functional.

5. SEO — automate it!

“Can it not automatically fill it in what it thinks? AI should be doing this part so. Don't need to enter it each time on each page.”

“It's also pulling a SEO description which isn't suitable for SEO and not what people would write in google or a llm.”

Status — shipped today

Done as of today's deploy. Two changes:

AUTOMATIC SEO generation. When you save ANY entry (Article, Programme, Experience, Coaching Session, Generic Page, Page Builder page) and the seo_title / seo_description are blank, the system calls Claude in the background and fills them in. You don't have to click anything. Takes 2-3 seconds; you can keep working.

BETTER prompts. I rewrote the instructions Claude follows so descriptions sound like what real people Google. Less 'transformation journey' and more 'Nervous System Reset workshop for founders, Thames houseboat'. I used your own example as the gold standard.

What you still control

If you've already filled in seo_title or seo_description manually, the system never overwrites you — your words always win.

You can still click the 'Generate SEO' button on any entry to manually regenerate if you don't like what was filled in.

After it auto-fills, you can edit further — your edits stick.

Try it:  Open ANY published entry → clear seo_title and seo_description → save → wait 5 seconds → refresh the entry → both fields should be filled in with cleaner copy.

6. Date picker — can't see months ahead

“On the Align & Amplify workshop I was trying to change the date but can't see the months ahead to be able to choose a date.”

Status

This is a Strapi v5 admin bug — the date picker doesn't always render the 'next month' arrow on certain browsers (especially Safari on iPhone). I'm looking at a workaround.

Today's workaround — type the date directly

Most date fields in Strapi accept typed input. Try this instead of clicking the calendar:

Tap into the date field.

Type the date in DD/MM/YYYY format, e.g. 15/07/2026.

Tab out. The field accepts it.

If the picker still won't go forward by tapping, this works around it entirely.

7. Booking URL — what to put there

“And there's no booking url in there so people can't purchase. And I wouldn't know what to put there.”

Status — Calendly integration is live

Any Strapi entry with a 'booking_url' or 'ctaUrl' field can now hold a Calendly link. Paste the link in, and when a customer clicks the Book button on the live site, Calendly opens as a popup right on your page — they pick a time, confirm, and Calendly emails them. They never leave the site.

What to do

Log into Calendly (annalouwellness77 account).

Create event types: e.g. 'Discovery Call (15 min)', 'Founder Reset Session (90 min)', 'Speaking Enquiry'.

Copy each event-type URL. Looks like: https://calendly.com/anna-annalouoflondon/discovery-call

In Strapi, paste it into the booking field on the relevant entry:

Programme entries (The Reset, Founder Reset, etc.) → 'ctaUrl' field at the bottom.

Experience entries (Align & Amplify, Houseboat workshop) → 'booking_url' field.

Coaching Session entries → new 'booking_url' field.

Save.

If the URL isn't a Calendly link (e.g. a Stripe checkout URL or an internal /contact page), it still works — it just opens as a regular link instead of a popup. So you can use the same field for anything.

8. Media library — finding images

“When I upload images to the folder that come out in a very strange format like this so I can't find the images I'm looking for.”

Why we do this

I slugify (= simplify) the FILE NAME on upload — your iPhone 'IMG_4827.HEIC' becomes 'img-4827.jpg'. There's a real reason: Strapi has known bugs with spaces, accents, and apostrophes in filenames, and it breaks image rendering. Slugifying is the safe path.

How to find your images going forward

Two options:

Use the ALT TEXT field every time you upload. That's what's searchable in the Media Library. Type 'Houseboat hero' or 'Anna portrait' as alt text and search will find it.

Use the upload date — Media Library sorts newest first by default. Today's uploads are at the top.

What I can change

Right now we only show filename in the Media Library list. I can add a 'caption' field that shows whatever you type — separate from filename. Want me to do that? It's about 30 min.

9. Corporate Wellbeing — design not showing

“Corporate wellbeing pages I can't see the design and I see the secondary text but I can't see any artwork etc. Just text jumbled up.”

Status — needs me to inspect

I don't know yet whether this is a CMS data issue (no images attached to the entry) or a rendering bug. Need to check the entry directly.

Two things I'll do today

Open the Corporate Wellbeing entry in Strapi and check if hero_image and other media fields are populated.

If they are, check the live page renders them. If not, surface the bug.

Will send a follow-up once I've looked. If you have a screenshot of what you're seeing, that'd help.

10. Content Type Builder — why it's locked

“Can't access previews and buttons on the left on desktop which says Content Type Builder. It is locked. Feels like these are the templates which I need to use to make changes to the templates and move pictures around and alter layout.”

It's not what you think

Content Type Builder is a DEVELOPER tool that lets you create new field types and content types from scratch — like building the schema of a new database table. It is intentionally locked in production because making a wrong change there would break the entire CMS for everyone, instantly.

What you ACTUALLY want for design changes

Image placement / page layout → use the Page Builder (see section 12).

Section colours / fonts → those are coded into the design system; tell me what you want and I'll change it.

Moving photos around an existing page → edit the entry, swap the image field, save.

I left Content Type Builder visible because Strapi can't fully hide it. But it's locked because using it without knowing exactly what you're doing breaks things. Just ignore it.

11. How to add a new page

“How do we add a new page?”

Use the Page Builder (shipped 8 June)

Strapi → Page (in the left sidebar — distinct from 'Generic Page').

Click 'Create new entry'.

Fill in: page title, slug (= URL — e.g. 'our-story' creates /p/our-story).

Click 'Add a section' and choose: hero, image+text split, full-bleed image, pull quote, FAQ, etc.

Each section has its own fields. Mix and match as you want.

Save → 'View live page' button (right sidebar) opens what you've built.

Pages built this way live at /p/<slug>. They can be linked from the nav, footer, or anywhere via just the URL.

Documentation pending:  I'll write a video walkthrough of the Page Builder this week. For now, try it on a test page first — call it 'test-page' so you can play without affecting public pages.

12. Image uploads — errors on mobile

“Errors uploading images from a mobile”

“When I add assets in bulk it loads and then fails each time”

Status — partially fixed, still investigating

I fixed the most common cases on 8 June (commit 8143ebb):

iPhone HEIC photos are auto-converted to JPEG on upload.

Filename slugified so spaces/apostrophes don't crash the upload.

Files processed sequentially (not in parallel) so memory doesn't spike on big batches.

Upload size cap raised to handle larger photos.

Bulk upload still failing — I need details

If bulk upload is still failing for you, send me:

How many images you were uploading at once.

Are they all photos, or mixed (PDFs, videos)?

The exact error message Strapi shows.

Whether it's Safari (iPhone) or another browser.

Most likely culprits: total payload too large (try 5-10 at a time instead of 20+), OR the server runs out of memory mid-upload (I can raise the limit if so).

13. FAQ page error

“FAQ page error”

I need the error message

Your note just says 'FAQ page error' — I don't know which FAQ, what page, or what the error says. Send me:

Which page you were on (the URL, or a description).

What you were trying to do (edit, view, add a new FAQ?).

Screenshot of the error.

14. REGULATED page — where's the design?

“Regulated - where do I add the design for page. I can still just see the fields with text. There are image space but how do I know which image goes where and for which heading and subtext area?”

Where the REGULATED page lives

The REGULATED sales page was rebuilt as a Page Builder page on 8 June (commit a7ee277). It lives in Strapi → Page → 'regulated' (slug).

How its sections map to the live page

The REGULATED page is made of section components stacked top-to-bottom. Each section in the CMS = one block on the live page. The label on each section tells you what it is.

Hero section — top banner with image + title + subtitle.

Numbered list section — the '6 weeks, 6 sessions' or whatever structured list.

Image + text split — large feature image alongside body copy.

Pay-what-you-feel section — the unusual pricing block.

Buy Programme section — the final purchase CTA.

Each section is COLLAPSED by default in Strapi. Click on a section header to expand it. The first field inside is usually the heading; the image fields come below.

I'll add field labels next

Right now field labels say things like 'image_1' which doesn't tell you what image goes where. I'll relabel them this week to say 'Hero image — large photo at top, behind the title' etc. Just need ~30 min.

View Live  If you save a draft and click 'View live page →' (green button, right sidebar) you can see exactly which image landed in which spot. Easiest way to learn the mapping until I add the labels.

Status of the week's items — as of this update

Where each open item stands right now:

DONE today

Automatic SEO on every save (Article, Programme, Experience, Coaching Session, Generic Page, Page Builder pages).

Better Google-style SEO description prompt (uses your own example as the gold standard).

Calendly popup integration on every Book button — paste the link in booking_url, popup opens.

This answers document.

Corporate Wellbeing diagnosis — root cause: hero_image is empty in the CMS. Upload an image to the Corporate Wellbeing entry and the page will look right.

Hero section + Experience sub-page field labels rewritten with plain-English position cues (TOP-LEFT, RIGHT, BACKGROUND IMAGE etc).

PAUSED — waiting on your reply

Homepage Cup-of-Jo 6-category magazine grid. I have 5 questions in your inbox to nail down the scope before I build. Quick reply unblocks ~3 hours of work.

If we are following Aneeza's full sitemap proposal — that affects the homepage build. Question 7 covers this.

NEXT — I will start when homepage is unblocked

Merge Align & Amplify event page with sales content (one URL, not two).

Replace 'You may also like' product upsells with service upsells on coaching / event pages.

BLOCKED — I need a screenshot or error message from you

Bulk image upload failure — what error does Strapi show, how many images, which browser?

FAQ page error — which FAQ, which page, screenshot of the error.

Your turn — three quick tasks (5 minutes total)

Upload a hero image to the Corporate Wellbeing entry (Strapi → Experiences · Sub-page → Corporate Wellbeing → heroImage field).

Reply to the 5 (or 6) questions about the homepage rebuild.

When the FAQ or bulk upload errors next happen, screenshot and send.

Anything I've misread or missed — reply with screenshots. The fewer questions you have to ask twice, the faster I can ship.

Sameer x